# Change Management and Training Plan

TASCO Insurance × VETC Growth Platform — Delivery & Change

iorta TechNXT

Version 1.0 · 07 October 2026

Table of Contents

This plan is about getting people to work in a new way. Telesales agents work from a prioritised inbox with explained scores. Marketing runs governed journeys instead of blasts. Compliance approves rules in a studio instead of reviewing spreadsheets. Customers renew in three taps in the VETC app. Without this change the technology does not move renewals.

Approach: ADKAR (Awareness, Desire, Knowledge, Ability, Reinforcement) applied per stakeholder group, delivered through a champions network and role-based training in a safe sandbox.

## 1. Change impact assessment

Impact: H = high (new way of working, new tool, new KPIs) · M = medium · L = low.

| Stakeholder group | Today | Future (with platform) | Impact | Key concerns we expect | Roles in the platform |
| --- | --- | --- | --- | --- | --- |
| Telesales agents (VETC call centre / TASCO) | Cold-call lists, little context, customers suspect scams, no visibility of expiry reliability | Warm handoffs from the voice bot with verified plate, talking points and benefits. Inbox with claim/callback/won/lost. Regional data only. Send one-tap link instead of taking payment by phone. | H | "Will the bot replace me?" "More clicks?" "Will my commission be tracked?" | telesales_agent |
| Telesales supervisors | Manual allocation, spreadsheets | Queue oversight, assignment (handoff:assign), dashboards, SLA tracking | H | Loss of control, new KPIs | telesales_supervisor |
| Campaign / marketing managers | Mass SMS, no frequency control | Journeys with contact policy, triggers, voice campaigns, dashboards. Copy guard blocks discount wording. | H | "Rules restrict creativity", ZNS approval lead times | campaign_manager |
| Product and pricing (rule authors) | Requests to IT for changes | Draft, validate and simulate rule sets themselves | M | Fear of breaking production | rule_author |
| Compliance / legal (approvers) | After-the-fact review | Pre-approval (maker-checker), audit search, DSAR, governance dashboard | M | Workload, accountability | rule_approver, compliance_officer |
| Data stewards | No defined role | DQ queue, expiry corrections with evidence, ingestion, lineage | H (new role) | Volume of issues | data_steward |
| Claims handlers | Phone/paper FNOL | Digital FNOL queue with a 4-hour acknowledgement SLA | M | SLA pressure | claims_handler |
| Partner managers | Email/Excel commission | Partner onboarding, API keys, commission statements | M | Partner pushback | partner_manager |
| Partners (banks, showrooms, agents, fleets, inspection centres) | Own systems, manual submission | API integration, instant quote and issue, transparent statements | M | Channel conflict, IT effort | API key (partner_api) |
| IT / support | n/a | Operate the platform, jobs, integrations; MFA administration | M | New stack, on-call | admin, support_engineer |
| Executives | Monthly manual reports | Live dashboards | L | Data trust | executive |
| Internal audit | Sample-based evidence | Read-only audit trail with hash-chain verification | L |  | auditor |
| Customers (VETC drivers) | Renew with whoever calls, no reminder, paper certificate | Reminders in app/Zalo, ≤ 3-tap renewal with wallet, instant e-certificate with QR, benefits, consent centre, FNOL in app | M | Trust, privacy, "is this a scam?" | Customer app |

### Readiness heat map (to be refreshed at G1 and G3)

| Group | Awareness | Desire | Knowledge | Ability | Reinforcement |
| --- | --- | --- | --- | --- | --- |
| Telesales agents | Low | Low | Low | Low | — |
| Supervisors | Medium | Medium | Low | Low | — |
| Campaign managers | Medium | High | Low | Low | — |
| Compliance | Medium | Medium | Low | Low | — |
| Data stewards | Low | Medium | Low | Low | — |

## 2. Communications plan

| # | When | Audience | Message | Channel | Sender | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| C1 | Kick-off (wk 0) | All internal stakeholders | Why: renewal problem, trust problem, regulated pricing. What changes and what does not. | Town hall + email | TASCO CEO + VETC CEO | T-BUS |
| C2 | Discovery (wk 1–2) | Telesales, supervisors | "We are designing this with you" — invitation to interviews and usability tests | Team briefings | Call-centre manager | V-CC |
| C3 | End of each sprint | Champions, managers | Demo recording and "what's new" one-pager | Teams/Zalo group + intranet | Product Owner | T-PRD |
| C4 | G2 (build complete) | All user groups | Training schedule, sandbox access, "your role in the platform" | Email + LMS enrolment | Change Lead | WS9 |
| C5 | G3 (−2 weeks) | Telesales | "Day in the life" video. The bot does the verification; you do the conversation. Commission continuity. | Video + huddles | Supervisor + champion | V-CC |
| C6 | G3 (−1 week) | Compliance, marketing | Rules studio and copy guard: what is blocked and why | Workshop | Compliance Head | T-CMP |
| C7 | Pilot launch | Pilot users | Go-live guide, war-room contacts, help drawer, FAQ | Email + desk drops | Product Owner | T-PRD |
| C8 | Pilot launch | Customers (pilot cohort) | New: renew in the VETC app, e-certificate with QR, VETC never asks for OTP | In-app banner, Zalo OA post | VETC Marketing | V-PRD |
| C9 | Weekly during pilot | Pilot users, management | Wins, tips, KPI snapshot, fixes shipped | Newsletter | Change Lead | WS9 |
| C10 | Partner onboarding | Partners | Commercial model, API guide, sandbox key | Partner pack + webinar | Partner Manager | T-PRD |
| C11 | Pilot end (G4) | All | Results and next waves | Town hall | T-BUS | T-BUS |
| C12 | Each wave | New users and regions | Wave-specific onboarding | As C4–C7 | Change Lead | WS9 |

Key messages (agreed with Compliance):

- "TNDS premiums are set by regulation and are the same everywhere. We win on service, not price." We never mention discounts.

- "VETC never asks for OTPs or payment over the phone. Payment only happens inside the official VETC app."

- "The voice bot handles verification and reminders. People handle conversations and advice."

- "Every change to customer-facing rules is approved by a second person and recorded."

## 3. Champions network

| Item | Design |
| --- | --- |
| Size | 1 champion per 10 users: about 2–3 per telesales squad, 1 in marketing, 1 in compliance, 1 in data, 1 in claims |
| Selection | Respected practitioners nominated by managers, volunteers preferred |
| Time | 10 % of their time during pilot, 5 % in BAU |
| Role | Early access (sandbox from Sprint 2), test in usability sessions, first-line "how do I…?" help, collect feedback, co-deliver training |
| Enablement | Champion bootcamp (1 day), direct channel to the product team, release previews |
| Recognition | Certificate, visibility at town halls, input to performance reviews |
| Rituals | Fortnightly champion forum. Feedback is logged in the backlog with a "champion" label. |

## 4. Training framework

### 4.1 Principles

- Role-based: each user learns only the pages their permissions show (the navigation is filtered by permission).

- Practice first: every module ends with hands-on tasks in the SANDBOX environment in demo mode, with synthetic data and seeded demo users (see section 4.4).

- Vietnamese-first: all material in Vietnamese, with English versions for regional and vendor staff.

- Short and mobile-friendly: LMS micro-modules of 10–20 minutes, plus a 2–3 hour classroom or virtual lab per role.

- Documentation-backed: the persona manuals in docs/manuals/ are the reference material, and the in-app help drawer ("?") links to the relevant sections.

### 4.2 Curricula by role

| Role | LMS modules (self-paced) | Instructor-led lab | Total | Reference manual |
| --- | --- | --- | --- | --- |
| All staff (core) | M0 Platform tour, sign-in and MFA, navigation, help, language/theme (15 min); M1 Privacy and PII masking basics (15 min); M2 Regulated pricing and no-discount rule (10 min) | — | 40 min | user-manual.md |
| Telesales agent | T1 Reading a handoff and talking points (15); T2 Customer 360 and explainable score (15); T3 Quote, send link, issue (20); T4 Trust script and objection handling (20); T5 Outcomes: won/lost/callback (10) | 3 h lab, role-play with voice bot transcripts | 4.5 h | manual-telesales-agent.md |
| Telesales supervisor | Agent modules + S1 Queue management and assignment (15); S2 KPIs and coaching (15) | 2 h | 4 h | manual-telesales-supervisor.md |
| Campaign manager | CM1 Leads and tiers (15); CM2 Journeys and contact policy (20); CM3 Triggers and ecosystem events (15); CM4 Voice campaigns (15); CM5 Dashboards (15) | 3 h | 4.5 h | manual-campaign-manager.md |
| Rule author | R1 Rule kinds and JSON Logic basics (20); R2 Drafting and validation (20); R3 Simulation (15); R4 Rollback (10) | 3 h | 4 h | manual-rule-author-and-approver.md |
| Rule approver / compliance | R1, R3 + C1 Reviewing a change (15); C2 Audit search and chain verification (15); C3 DSAR (15); C4 Governance dashboard (10) | 2 h | 3.5 h | manual-rule-author-and-approver.md, manual-compliance-officer.md |
| Data steward | D1 DQ issues (15); D2 Expiry correction with evidence (15); D3 Ingestion and lineage (20) | 2 h | 3 h | manual-data-steward.md |
| Claims handler | CL1 FNOL queue and SLA (15); CL2 Status transitions (10) | 1 h | 1.5 h | manual-claims-handler.md |
| Partner manager | P1 Onboarding and keys (15); P2 Statements (10); P3 Supporting partner developers (15) | 1.5 h | 2.25 h | manual-partner-manager.md, partner-api-guide.md |
| Admin / support | A1 Users and roles (15); A2 Operations status and jobs (20); A3 Health and incidents (20) | 3 h incl. runbook drills | 4 h | manual-administrator-and-support.md |
| Executive | E1 Reading the dashboard (10) | 30 min briefing | 40 min | manual-executive.md |
| Partner developers | API guide + sandbox key | 1 h webinar | 2 h | partner-api-guide.md |

### 4.3 Training timeline

| When | Activity |
| --- | --- |
| Sprint 2–3 | Champion bootcamp, sandbox access for champions |
| Sprint 4 | Train-the-trainer (champions + supervisors) |
| UAT (T2–T3) | Pilot users trained (role curricula). UAT doubles as practice. |
| Pilot weeks 1–2 | Floor-walkers (champions + iorta BA) in each telesales room, daily 15-minute tips huddle |
| Each scale-out wave | Same pattern for new users, delivered by champions |
| BAU | New-joiner path in the LMS. Refresher on each major release ("what's new" micro-module). |

### 4.4 Sandbox practice (demo mode)

The SANDBOX/TRAINING environment runs with DEMO_MODE=true, synthetic VETC data (2,500 vehicles by default, SEED_RECORDS) and the seeded users below. The demo password is Tasco@Demo2026!. It is sandbox only, never used in production.

| Username | Role | MFA | Practice tasks |
| --- | --- | --- | --- |
| agent.hn / agent.hcm | Telesales agent (Hà Nội / TP.HCM) | No | Claim a handoff, open Customer 360, quote TNDS + PA, send link / issue, record outcome |
| supervisor | Telesales supervisor | No | Reassign a handoff, review queue KPIs |
| campaign | Campaign manager | No | Filter hot leads, run due journeys, inject an ecosystem event, run a voice campaign |
| author | Rule author | No | Draft a scoring change, simulate, submit |
| approver | Rule approver | Yes | Approve or reject the author's draft |
| compliance | Compliance officer | Yes | Audit search, verify chain, DSAR export |
| steward | Data steward | Yes | Resolve DQ issues, correct an expiry with evidence |
| claims | Claims handler | No | Move a claim from submitted to acknowledged |
| partners | Partner manager | No | Onboard a partner, issue a key, view statement |
| admin | Platform admin | Yes | Create a user, check ops status, run reconciliation |
| support | Support engineer | No | Run relay job, check job history |
| exec | Executive | No | Read the overview dashboard |
| auditor | Internal auditor | No | Search audit trail |

MFA codes in the sandbox are shown by the demo helper (GET /api/demo/totp/<username>), which is disabled outside demo mode. In training, the sign-in screen's demo helper shows the current code. Production uses a real authenticator app.

Customer-app practice: open /app/ and use the demo picker to choose a synthetic vehicle. Confirm the expiry date, renew with an add-on, verify the certificate at /verify/<certNo>, change consent and report an accident.

The sandbox is reset nightly (npm run seed on an empty store), so trainees can practise freely.

### 4.5 Certification

| Level | Criteria | Grants |
| --- | --- | --- |
| Certified user | LMS modules complete. Practical assessment in the sandbox (role task list, ≥ 80 % tasks correct, observed by a champion or trainer). | Production account activated by the admin (role assigned) |
| Certified approver | Certified user + approver module + a supervised approval of a real low-risk rule change | rule_approver role in production |
| Champion | Certified user + bootcamp + 2 co-delivered sessions | Champion badge |

Production accounts for regulated roles (approver, compliance, steward, admin) are created only after certification. This forms part of the access-provisioning evidence.

## 5. Adoption KPIs

All targets are proposed for agreement at G1/G3. Sources: platform endpoints (/api/dashboard/adoption, /api/dashboard/overview, /api/dashboard/governance), audit trail, LMS and surveys. Four targets are already encoded as reference values in insightsService.adoption(): weekly active telesales ≥ 90 %, average clicks to renew ≤ 3, handoff first contact within 2 business hours, rule-change lead time ≤ 1 day.

| KPI | Definition | Source | Pilot target (proposed) | Scale target (proposed) |
| --- | --- | --- | --- | --- |
| Weekly active users — telesales | Distinct agents with ≥ 1 login and ≥ 1 handoff action per week ÷ licensed agents | Audit (auth.login, handoff.updated) | ≥ 90 % | ≥ 95 % |
| Weekly active users — supervisors, campaign, compliance, stewards | Per role, ≥ 1 meaningful action per week | Audit | ≥ 80 % | ≥ 90 % |
| Handoff first-contact time | Median time from handoff.created to first handoff.updated by an agent, in business hours | Audit / events | ≤ 2 business hours | ≤ 1 business hour |
| Handoff backlog age | % of open handoffs older than 1 business day | Handoffs | ≤ 10 % | ≤ 5 % |
| % renewals via app | Completed orders with channel vetc_app/zalo ÷ all completed renewal orders | sales.byChannel | ≥ 50 % | ≥ 65 % |
| Clicks/taps to renew | Median taps from opening a renewal link to the e-certificate | Front-end analytics | ≤ 3 | ≤ 3 |
| Customer expiry confirmations | Customers confirming expiry in app ÷ verify_expiry messages sent | Audit customer.expiry_declared | ≥ 15 % | ≥ 25 % |
| Rule-change lead time | Median time from rules.draft_created to rules.approved | Audit | ≤ 1 business day | ≤ 1 business day |
| Rule rejection rate | Rejected ÷ submitted | Audit | Track (no target) | ≤ 20 % |
| Voice bot opt-out rate | opted_out ÷ calls | Governance dashboard | ≤ 5 % | ≤ 3 % |
| Plate-verification failure rate | (plate_mismatch + unverified) ÷ calls | Governance dashboard | ≤ 15 % | ≤ 10 % |
| Customer CSAT (post-purchase) | 1–5 rating after e-certificate | In-app survey | ≥ 4.3 | ≥ 4.5 |
| Customer NPS | Quarterly survey of pilot customers | Survey | ≥ +30 | ≥ +40 |
| Staff satisfaction / SUS | System Usability Scale per role | Survey (see usability plan) | ≥ 70 | ≥ 75 |
| Training completion | Certified users ÷ target users before account activation | LMS | 100 % before go-live | 100 % |
| Help usage | Help-drawer opens per active user per week (should fall over time) | Front-end analytics | Track trend | Falling |
| Support tickets per 100 users | "How-to" tickets | Service desk | ≤ 10 / week | ≤ 3 / week |

## 6. Resistance management

| Likely resistance | Signal | Response |
| --- | --- | --- |
| Agents bypass the inbox and work old lists | Low handoff.updated per agent; wins not recorded | Supervisor coaching; legacy lists retired by date; incentives based on platform-recorded wins |
| "The bot steals my leads" | Champion feedback | Show that the bot does verification and reminders and hands hot leads to agents; share agent conversion uplift |
| Marketing frustrated by caps and the copy guard | Rejected drafts, escalations | Explain the regulatory basis (Decree 91/2020, Law 08/2022); co-create value-based copy; Rules clinic |
| Compliance overloaded with approvals | Rule lead time > 1 day | Batch low-risk changes; add a second approver; agree risk tiers |
| Partners fear channel conflict | Partner churn | Partner council, rules of engagement, transparent statements |

## 7. Reinforcement plan

- Measure: weekly adoption dashboard reviewed by supervisors and the Product Owner, with role-level KPIs (section 5).

- Recognise: monthly "renewal hero" recognition for agents and squads, based on wins recorded in the platform.

- Coach: supervisors review a sample of handoffs weekly (talking points used? link sent? outcome recorded?).

- Embed: platform KPIs added to role scorecards and performance objectives (handoff SLA, rule lead time, DQ backlog).

- Retire the old way: legacy call lists and email-based rule approvals are switched off by a set date after pilot.

- Refresh: "what's new" micro-module and a champion forum with each release. Annual refresher for regulated roles (approvers, compliance, stewards).

- Listen: in-app feedback link in the help drawer; quarterly pulse survey; issues tracked to closure and reported back ("you said, we did").

- Audit: quarterly access review confirms that people hold only the roles they need, and that certified approvers remain certified.