# Production Readiness Checklist — TASCO Growth Platform

TASCO Insurance × VETC Growth Platform — Operations

iorta TechNXT

Version 1.0 · 07 October 2026

Table of Contents

| Item | Value |
| --- | --- |
| Gate | G3 Go / No-go for pilot (22 Jan 2027); re-run before W1 nationwide (29 Mar 2027) and W2 partner API (26 Apr 2027) |
| Owner | iorta TechNXT Delivery Lead (compiles); TASCO IT Head (accepts) |
| Status values | Not started · In progress · Done (evidence linked) · Waived (approver + expiry) · N/A |
| Rule | Every P1 item must be Done or Waived by the SteerCo for go-live. A waiver needs a named approver, a reason, compensating controls and an expiry date |

The Status column records the state at document creation (code review on 2026-10-07). Items blocked by a known issue cite the KI ID (register). Update this table in place at each readiness review.

## 1. Security

| ID | Check | Pri | Owner | Evidence | Status |
| --- | --- | --- | --- | --- | --- |
| PRC-SEC-01 | Production secrets in vault/KMS, injected via <NAME>_FILE; none in env files, images or git (gitleaks clean) | P1 | SRE | Secret inventory, gitleaks report | Not started |
| PRC-SEC-02 | NODE_ENV=production; boot refuses missing JWT_SECRET, DATA_KEYS, BLIND_INDEX_KEY (verified by test) | P1 | Dev lead | TC config tests | In progress |
| PRC-SEC-03 | DEMO_MODE=false; ALLOW_DEMO_IN_PRODUCTION unset; /api/demo/totp/* → 404 (SYN-06) | P1 | SRE | Synthetic result | Not started |
| PRC-SEC-04 | npm run job -- seed cannot run against PROD (KI-01 fixed, or seed excluded from PROD manifests and RBAC denies kubectl exec) | P1 | Dev lead | Fix PR / manifest review | Not started (KI-01) |
| PRC-SEC-05 | No demo users in the PROD DB (GET /api/users shows no admin, exec, agent.hn… with the demo password); named accounts only | P1 | Admin | User export | Not started |
| PRC-SEC-06 | MFA enforced for admin, rule_approver, compliance_officer, data_steward (MFA_REQUIRED_ROLES) with self-enrolment; lockout across both factors and TOTP replay protection (KI-06 fixed); separation-of-duties pairs in rbac.json reviewed by Security | P1 | Security | TC-010, TC-020, TC-027 | In progress |
| PRC-SEC-07 | Rate limiting at the gateway/WAF in front of the in-process limiter (multi-replica, KI-07); TRUST_PROXY=true with the real client IP | P1 | SRE | WAF config | Not started |
| PRC-SEC-08 | Independent penetration test: no open critical/high; mediums with a dated plan | P1 | TASCO CISO | Pen-test report | Not started |
| PRC-SEC-09 | CI security gates green on the release tag: CodeQL, npm run audit, gitleaks, Trivy (no critical/high), ZAP baseline (no high), SBOM attached | P1 | DevSecOps | CI run link | In progress |
| PRC-SEC-10 | METRICS_TOKEN set; /metrics not reachable from the internet (KI-14); NetworkPolicy allows only Prometheus | P1 | SRE | curl from outside → 401/404 | Not started |
| PRC-SEC-11 | CORS_ORIGINS set to the exact console/app origins | P1 | SRE | Config | Not started |
| PRC-SEC-12 | TLS everywhere: ingress certificate valid, HSTS (production), DATABASE_SSL=true with a CA-verified certificate | P1 | SRE | SSL Labs grade A | Not started |
| PRC-SEC-13 | DB roles: app role with no DDL at runtime and not the table owner (migration Job uses a separate role); audit_log immutability triggers enabled (migrations 001/002) and no UPDATE/DELETE/TRUNCATE grant for the app role; pgaudit on | P1 | DBA | Grants + pg_trigger export | Not started |
| PRC-SEC-14 | Access review of staff roles and regions signed by line managers | P2 | TASCO IT Security | Signed list | Not started |
| PRC-SEC-15 | Admin unlock / MFA reset procedure agreed (SOP-08) or KI-27 fixed | P2 | Security | SOP sign-off | Not started (KI-27) |
| PRC-SEC-16 | Signed links expire (LINK_TTL_DAYS, done); separate link key from JWT_SECRET (KI-08) or accept the risk | P3 | Security | Fix PR / risk acceptance | In progress (KI-08) |

## 2. Functional and quality

| ID | Check | Pri | Owner | Evidence | Status |
| --- | --- | --- | --- | --- | --- |
| PRC-FUNC-01 | UAT signed off (all personas; compliance scenarios without waiver) | P1 | TASCO Business Owner | UAT sign-off sheet | Not started |
| PRC-FUNC-02 | SIT passed with VETC wallet/SSO/app/events, TASCO core, Zalo ZNS, SMS, voice vendor (TC-150 – TC-155, TC-161) | P1 | QA Lead | SIT report | Not started (production adapters pending) |
| PRC-FUNC-03 | Coverage gate (≥ 80/80/70 %) and all automated suites green on the release tag | P1 | QA Lead | CI | In progress |
| PRC-FUNC-04 | Front-end pages present in the release image: staff console (index.html), customer app (/app/), /verify/<certNo> (verify.html); SYN-09 green | P1 | UX lead | Smoke test | In progress (pages added by UX workstream; KI-15 resolved) |
| PRC-FUNC-05 | Sev 1 known issues fixed: KI-01, KI-02, KI-28 (KI-09 fixed: keep TC-135 green) | P1 | Dev lead | Fix PRs + regression TCs | In progress |
| PRC-FUNC-06 | Sev 2 known issues fixed or waived with a date: KI-03, KI-04, KI-05, KI-13, KI-18, KI-25, KI-33 | P1 | Dev lead / PO | KI register | Not started |
| PRC-FUNC-07 | OpenAPI document published to partners and matching the release (TC-133) | P2 | Tech lead | docs/api/openapi.json | Not started |
| PRC-FUNC-08 | Accessibility: axe 0 serious/critical; manual screen-reader pass on the renewal flow (TC-144, TC-145) | P1 | UX lead | Report | Not started |

## 3. Performance and capacity

| ID | Check | Pri | Owner | Evidence | Status |
| --- | --- | --- | --- | --- | --- |
| PRC-PERF-01 | PERF-S1 mixed load at the pilot design point (and 300 RPS before W1) meets the SLOs | P1 | Perf engineer | Perf report | Not started |
| PRC-PERF-02 | Volume: pilot cohort (100–200 k) loaded and reconciled; 6 M volume test before W1 | P1 | Perf + Data | PERF-S7 report | Not started |
| PRC-PERF-03 | Daily journey run completes inside the window at pilot volume; extra runs scheduled until KI-05 is fixed | P1 | Campaign + SRE | Run logs | Not started (KI-05) |
| PRC-PERF-04 | Soak 12 h with no leak (24 h before W1) | P2 | Perf engineer | PERF-S11 | Not started |
| PRC-PERF-05 | HPA, PDB, resource requests/limits configured per the capacity model | P1 | SRE | Manifests | In progress (deploy assets) |
| PRC-PERF-06 | PgBouncer or connection budget: replicas × DB_POOL_MAX < 70 % of max_connections | P1 | DBA | Calculation | Not started |

## 4. Observability and operations

| ID | Check | Pri | Owner | Evidence | Status |
| --- | --- | --- | --- | --- | --- |
| PRC-OPS-01 | Prometheus scraping /metrics; dashboards D1–D7 live; alert rules ALR-xx loaded and promtool-tested; routes to on-call | P1 | SRE | Grafana links | Not started |
| PRC-OPS-02 | /health/ready used for readiness and /health/live for liveness; readiness shows store:"postgres" (KI-28 guard); terminationGracePeriodSeconds ≥ 30 | P1 | SRE | Manifest + SYN-01 | Not started (KI-28) |
| PRC-OPS-03 | Logs shipped and searchable by requestId, route, status; retention ≥ 90 days; no PII in logs (LOG-07 clean) | P1 | SRE | Log query screenshot | Not started |
| PRC-OPS-04 | CronJobs deployed: journeys 01:30 UTC (08:30 ICT), relay, reconcile, retention, weekly recompute; concurrencyPolicy: Forbid; no seed CronJob | P1 | SRE | Manifests | In progress |
| PRC-OPS-05 | Migration Job runs before rollout; MIGRATE_ON_START=false in Kubernetes (concurrent migrators are serialised by an advisory lock anyway, KI-30 fixed) | P1 | SRE | Manifests | In progress |
| PRC-OPS-06 | SQL exporter metrics (tasco_db_*) for the outbox backlog, journey backlog, open handoffs and order status | P2 | SRE | Dashboard D3 | Not started |
| PRC-OPS-07 | Runbook RB-01 – RB-15 and SOP-01 – SOP-09 walked through by L2 (tabletop) | P1 | L2 lead | Attendance + feedback | Not started |
| PRC-OPS-08 | On-call rota live (L2 + L3 hypercare); paging tested end to end | P1 | L2 lead | Test page | Not started |
| PRC-OPS-09 | ITSM categories, severity matrix, SLAs configured; KEDB seeded (runbook §6) | P1 | Service desk | ITSM config | Not started |
| PRC-OPS-10 | Synthetic checks SYN-01 – SYN-09 live | P1 | SRE | Results | Not started |
| PRC-OPS-11 | Dead-letter/stuck-event recovery tool (KI-03) or the SQL procedure in RB-06 approved by the DBA | P2 | Dev lead / DBA | Approval | Not started (KI-03) |

## 5. Resilience and DR

| ID | Check | Pri | Owner | Evidence | Status |
| --- | --- | --- | --- | --- | --- |
| PRC-DR-01 | PITR enabled, 35-day retention, cross-region copy; backup alert ALR-93 | P1 | DBA | Provider config | Not started |
| PRC-DR-02 | DR-T1 restore test passed (≤ 60 min, RPO ≤ 5 min) | P1 | DBA | Report | Not started |
| PRC-DR-03 | DR-T2 AZ failover passed under load | P1 | SRE | Report | Not started |
| PRC-DR-04 | DR egress IPs allow-listed by VETC wallet, TASCO core, SMS, Zalo, voice vendor | P1 | Integration lead | Partner confirmations | Not started |
| PRC-DR-05 | Key escrow and recovery drill (DR-T5): all DATA_KEYS IDs + BLIND_INDEX_KEY recoverable | P1 | Security | Drill record | Not started |
| PRC-DR-06 | Circuit-breaker behaviour verified per integration (TC-079, TC-140) | P1 | QA | Tests | In progress |
| PRC-DR-07 | Vendor outage BCP tabletop (DR-T6) completed | P2 | IC / Business | Minutes | Not started |

## 6. Compliance and legal sign-offs

| ID | Check | Pri | Owner | Evidence | Status |
| --- | --- | --- | --- | --- | --- |
| PRC-COMP-01 | Content inventory sign-off: every active content.messages template, the content.voicebot script and benefits texts (vi) reviewed; no discount, rebate or cashback language; copy-guard list complete (KI-26 whitespace variants reviewed manually) | P1 | TASCO Compliance | Signed inventory with rule checksums | Not started |
| PRC-COMP-02 | Contact policy confirmed by Legal (contact_policy.json: window 08:00–20:00, 1/day and 3/week marketing, 2 calls/week, consent mapping, service-message bypass) under Decree 91/2020/ND-CP and the PDP rules | P1 | TASCO Legal | Legal memo | Not started |
| PRC-COMP-03 | Voice campaign and journeys respect the contact policy: KI-09 fixed (TC-135 green); the at time override disabled in production (KI-33, TC-162); bot disclosure wording approved | P1 | Compliance + Dev | TC-135, TC-162, script sign-off | In progress (KI-33 open) |
| PRC-COMP-04 | Benefits with legalStatus: pending_legal_review (loyalty_points in benefits.json; referral.json disabled) remain hidden from customers until legal approval; any change to approved goes via maker-checker with the legal memo attached | P1 | TASCO Legal | Memo; TC-041 | In progress (control in place; approval pending) |
| PRC-COMP-05 | Zalo ZNS templates approved by Zalo for every templateKey used on zalo_zns (all 12 keys in content.messages.json: verify_expiry, first_reminder, conquest_reminder, value_reminder, urgent_reminder, expiry_day, lapsed_notice, new_vehicle_welcome, inspection_tnds_check, cross_sell, purchase_confirmation, quote_ready) with parameter mapping | P1 | Marketing + Integration lead | Zalo approval IDs mapped to template keys | Not started |
| PRC-COMP-06 | SMS brandname registered; SMS templates registered where required | P1 | Marketing | Provider confirmation | Not started |
| PRC-COMP-07 | Tariffs confirmed by TASCO underwriting: tariff.tnds_car, tariff.tnds_motorbike (Decree 67/2023/ND-CP); the illustrative rating.motor_pd and rating.pa_seat replaced with filed rates via maker-checker | P1 | TASCO Underwriting / Actuarial | Approved rule versions | Not started |
| PRC-COMP-08 | Commission caps confirmed by Finance and Legal (commission.json statutoryCaps) | P1 (before W2) | TASCO Finance | Memo | Not started |
| PRC-COMP-09 | PDP compliance: privacy notice and consent wording in the app; DPIA completed; data processing agreements VETC ↔ TASCO ↔ iorta; cross-border transfer assessment (none expected) | P1 | DPO | DPIA | Not started |
| PRC-COMP-10 | DSAR procedure (SOP-05) operational; erasure covers profile, messages, sessions, handoffs and claims (KI-29 fixed; TC-107) | P1 | DPO | SOP sign-off | In progress |
| PRC-COMP-11 | Retention: archival pipeline for profiles, messages, orders and certificates built or waived by Legal (KI-13); retention CronJob live | P2 | DPO + Dev | Job runs | Not started (KI-13) |
| PRC-COMP-12 | Maker-checker roles staffed: at least 2 approvers (MFA) and 2 authors, never the same person; emergency rollback pair on call | P1 | PO | Named list | Not started |
| PRC-COMP-13 | Audit chain verifying (GET /api/audit/verify ok) at go-live, chain head exported to WORM | P1 | Compliance | Screenshot + export | Not started |

## 7. Data migration and initial load

| ID | Check | Pri | Owner | Evidence | Status |
| --- | --- | --- | --- | --- | --- |
| PRC-DATA-01 | Data-sharing agreement for VETC account and TASCO core extracts | P1 | Legal | Signed DSA | Not started |
| PRC-DATA-02 | Pilot cohort extract (HN + HCM, expiry in 15–60 days + lapsed ≤ 60 days, 100–200 k) delivered and profiled | P1 | Data steward | Profiling report | Not started |
| PRC-DATA-03 | Initial load executed in PROD in batches (≤ 2,000 records each, KI-16); counts reconcile (TC-112); DQ issue volume within the expected range | P1 | Data steward + L3 | Load log | Not started |
| PRC-DATA-04 | Lead recompute after load; journeys dry run on a sample; touchpoint volumes per day agreed with campaign managers | P1 | Campaign manager | Dry-run summary | Not started |
| PRC-DATA-05 | Rule sets seeded (npm run job -- rules) and every kind's checksum recorded in the change log | P1 | Tech lead | GET /api/ops/status | Not started |
| PRC-DATA-06 | Partner master data and API keys issued for first partners (W2) | P2 (W2) | Partner manager | Partner list | Not started |

## 8. People, process and support

| ID | Check | Pri | Owner | Evidence | Status |
| --- | --- | --- | --- | --- | --- |
| PRC-PPL-01 | Pilot users trained (telesales squads HN/HCM, supervisors, campaign, compliance, steward, claims) | P1 | PO | Attendance | Not started |
| PRC-PPL-02 | VETC CS briefed: scripts, KEDB, escalation path | P1 | VETC CS lead | Briefing record | Not started |
| PRC-PPL-03 | Hypercare plan, war room and daily KPI review scheduled (go-live plan) | P1 | Delivery lead | Calendar | Not started |
| PRC-PPL-04 | Release notes and rollback plan for the go-live release approved by CAB | P1 | Release manager | CAB minutes | Not started |
| PRC-PPL-05 | Partner and customer communication assets approved (launch, incident templates) | P2 | Marketing + Compliance | Templates | Not started |

## 9. Sign-off

| Area | Approver | Decision | Date | Signature |
| --- | --- | --- | --- | --- |
| Security | TASCO CISO |  |  |  |
| Compliance and legal | TASCO Compliance Officer / Legal |  |  |  |
| Operations readiness | TASCO IT Production Support lead |  |  |  |
| Infrastructure and DR | TASCO IT Head |  |  |  |
| Business | TASCO Business Owner |  |  |  |
| VETC channel | VETC Product Owner / IT Lead |  |  |  |
| Delivery | iorta TechNXT Delivery Lead |  |  |  |