# Performance and Capacity Test Plan — TASCO Growth Platform

TASCO Insurance × VETC Growth Platform — Quality Engineering

iorta TechNXT

Version 1.0 · 07 October 2026

Table of Contents

| Item | Value |
| --- | --- |
| Owner | iorta TechNXT Performance Engineer |
| Reviewers | TASCO IT (infrastructure), VETC IT (app traffic forecasts), SRE |
| Related | Test strategy §2.6 · Monitoring and alerting · Known issues KI-04, KI-05, KI-12 |
| Status | Baseline v1.0. Every workload figure marked (A) is an assumption and must be confirmed by VETC/TASCO with real data at G1 and re-baselined after the first 2 pilot weeks |

## 1. Objectives

- Show that the platform meets the latency and throughput SLOs (§4) at the forecast peak, with headroom ≥ 2×.

- Show that it can hold and process the full VETC base of ~6 million vehicle profiles: initial load, incremental daily rebuilds, full lead recompute, and daily journey runs within their batch windows.

- Find the breaking point and confirm graceful degradation (429/503, breakers open, no data corruption).

- Find leaks over long runs (soak).

- Produce a capacity model (§9) that converts business volumes into pods, database size and connection counts, so ops can scale before each wave.

## 2. Workload model

### 2.1 Population

| Quantity | Value | Basis |
| --- | --- | --- |
| Vehicle profiles (golden records) | 6,000,000 | VETC ETC base (programme brief) |
| VETC app users among them | 70–80 % → 4.2–4.8 M | Programme brief |
| Source records per vehicle | ~1.5 → **~9 M** source rows | (A) several sources per vehicle (VETC account, partner records, TASCO core) |
| Vehicles with usable expiry at start | ~10 % (≈ 600 k) | Brief ("1 in 10 has a valid stamp"); grows as customers and the bot confirm |
| Expiries per day (uniform) | 6 M / 365 ≈ 16,400 | Annual TNDS term |
| Peak renewal day | 3× average ≈ 50,000 expiries | (A) clustering at month end, after Tết and on registration anniversaries |

### 2.2 Daily batch volumes (steady state at full scale)

| Flow | Daily volume | Derivation |
| --- | --- | --- |
| Touchpoints due | ~115,000 (peak ~300,000) | ~6–7 renewal and conquest steps per expiring vehicle (journeys.json) + lapsed and new-vehicle journeys |
| Messages attempted (push / ZNS / SMS) | ~100,000 (peak ~280,000) | ~1 send per digital touchpoint, plus fallbacks |
| Voice bot calls | ~6,500 (peak ~20,000) | Hot/warm share (≈ 40 %) of expiring vehicles at step −14 days; call consent required |
| Telesales handoffs | ~1,500 | ≈ 22 % of calls end hot_handoff (simulated persona mix in simulatedCaller.js) + journey escalations |
| Incremental ingest | 60,000–180,000 records | (A) 1–3 % of the base changes per day (new tags, inspections, partner records) |
| Lead recompute | Incremental (event-driven) + weekly full 6 M | profiles.rebuilt, lead.recompute_requested; full npm run job -- recompute |
| Reconciliation | All orders | npm run job -- reconcile nightly |

### 2.3 Online traffic

| Actor | Peak-hour assumption | Requests per session | Peak RPS (sustained) | Burst RPS |
| --- | --- | --- | --- | --- |
| Customers (VETC app / Zalo mini app) | Peak day: 75,000 sessions, 15 % in the peak hour → 11,250 sessions/h (A) | ~6 (session, home, quotes, orders, home, consent) | ~19 | ~100 for 10 min after a push blast (10 % of 100 k recipients open within 10 min) |
| Telesales and staff consoles | 250 concurrent staff (200 agents) (A) | 1 request / 10 s per user | ~25 | ~50 at shift start |
| Partner API | 30 partners in wave W2 (A) | — | quotes 20 TPS, orders 5 TPS, other 5 TPS (A) | 50 TPS |
| Public certificate verification (QR) | Traffic police, inspection centres, customers (A) | 1 | 5 | 20 |
| Ecosystem events (POST /api/ecosystem/events) | Tag activations, inspection bookings, top-ups (A) | 1 | 10 | 50 |
| Total design point |  |  | ~100 RPS sustained | ~300 RPS design, 600 RPS stress target (2×) |

Partner TPS figures are assumptions, not commitments. They size the test until partners provide forecasts. Contractual per-partner rate limits are enforced at the API gateway.

### 2.4 Transaction mix for the mixed-load scenario (PERF-S1)

| Group | Endpoints | Share of requests |
| --- | --- | --- |
| Customer reads | GET /api/customer/home, GET /api/customer/quotes | 25 % |
| Customer quote | POST /api/customer/quotes (TNDS, TNDS + PA_SEAT) | 12 % |
| Customer order | POST /api/customer/orders (unique Idempotency-Key) | 4 % |
| Customer session | POST /api/customer/session (signed link) | 5 % |
| Staff reads | GET /api/leads, GET /api/customers/:id, GET /api/handoffs, GET /api/touchpoints | 20 % |
| Staff writes | PATCH /api/handoffs/:id, POST /api/quotes, POST /api/quotes/:id/send | 6 % |
| Partner | POST /api/partner/v1/quotes, POST /api/partner/v1/orders, GET /api/partner/v1/policies | 15 % |
| Public | GET /api/public/certificates/:certNo | 5 % |
| Events | POST /api/ecosystem/events | 5 % |
| Dashboards | GET /api/dashboard/overview | 1 % (rate-capped: it is a heavy aggregate) |
| Login | POST /api/auth/login + /mfa | 2 % |

## 3. Scenarios

| ID | Scenario | Load profile | Duration | Purpose | Catalogue |
| --- | --- | --- | --- | --- | --- |
| PERF-S1 | Peak-hour mixed load | Ramp 0 → 300 RPS over 10 min, hold 30 min | 45 min | SLO verification at the design point | TC-136 |
| PERF-S2 | Push-blast spike | 20 → 150 RPS customer traffic in 30 s, hold 10 min | 15 min | Burst after a journey run sends ~100 k messages | — |
| PERF-S3 | Renewal-day purchase path | 30 orders/s on /api/customer/orders, with wallet and TASCO core latency injected (p50 300 ms, p95 900 ms) | 30 min | Idempotency and orders under load; breaker headroom | TC-073 |
| PERF-S4 | Partner API burst | 50 TPS partner mix from 30 keys | 20 min | Key lookup cost (hash query per request); per-IP rate limits behind a gateway (TRUST_PROXY) | — |
| PERF-S5 | Inline-drain interference (KI-04) | PERF-S1 + a background event backlog of 50 k pending events | 30 min | Measures how events.drain() inside requests inflates order and quote latency | — |
| PERF-S6 | Staff shift start | 200 logins in 5 min (scrypt N=16384) + console reads | 10 min | CPU cost of password hashing; login rate limiting per IP when agents share a NAT egress IP (RATE_LIMIT_LOGIN_MAX=10/min) | TC-121 |
| PERF-S7 | Volume: initial load of 6 M profiles | ~9 M synthetic source records via the ingest service in batches of 2,000 (KI-16) | Until done | Load window and DB growth; counts reconcile | TC-137 |
| PERF-S8 | Incremental daily rebuild | 180 k changed records on top of 6 M | Until done | Must finish in ≤ 60 min (incremental by plate, chunks of 500) | — |
| PERF-S9 | Full lead recompute + daily journey run at 6 M | npm run job -- recompute, then npm run job -- journeys with 115 k due touchpoints | Until done | Recompute ≤ 4 h; journeys done within the contact window (08:00–20:00 ICT). See KI-05 and KI-12 | — |
| PERF-S10 | Stress to failure | Step +100 RPS every 5 min from 300 until SLO breach or errors > 5 % | ~60 min | Breaking point; degradation mode; recovery time | TC-139 |
| PERF-S11 | Soak | 60 % of the design point (≈ 180 RPS) + background relay + hourly journey runs | 12 h (24 h before W1) | Memory and connection leaks; process_resident_memory_bytes slope | TC-138 |
| PERF-S12 | Dependency degradation | PERF-S1 with the wallet at 50 % errors, then down | 30 min | Breaker opens (integration_short_circuit_total), the rest of the platform stays within SLO | TC-079 |
| PERF-S13 | DB failover under load | PERF-S1 + managed failover | 30 min | Readiness flips, recovery ≤ 2 min, no 500 storm | TC-141 |

## 4. SLO targets

Latency is server-side, measured by http_request_duration_seconds (route label = route template) and confirmed client-side by the load generator. External integration time is included where the endpoint calls one; the sandbox adds none, so PERF tests inject realistic latency into the sandbox ports.

| Route group | Routes | p95 | p99 | Error budget (5xx) |
| --- | --- | --- | --- | --- |
| Health and public | /health/*, GET /api/meta, GET /api/public/certificates/:certNo | ≤ 150 ms | ≤ 300 ms | < 0.1 % |
| Customer reads | GET /api/customer/home, GET /api/customer/claims | ≤ 300 ms | ≤ 600 ms | < 0.1 % |
| Quotes | POST /api/customer/quotes, POST /api/quotes, POST /api/partner/v1/quotes (known plate) | ≤ 500 ms | ≤ 1 s | < 0.1 % |
| Partner quote, unknown plate (onboarding + rebuild) | POST /api/partner/v1/quotes | ≤ 1.2 s | ≤ 2.5 s | < 0.5 % |
| Orders (pay + issue) | POST /api/customer/orders (wallet + core), POST /api/partner/v1/orders (core only, partner-collected) | ≤ 2.5 s with real integrations (≤ 800 ms platform time excluding wallet and core) | ≤ 5 s | < 0.5 % excluding upstream 503 |
| Staff reads | GET /api/leads, GET /api/customers/:id, GET /api/handoffs, GET /api/touchpoints, GET /api/policies | ≤ 500 ms | ≤ 1 s | < 0.5 % |
| Staff writes | PATCH /api/handoffs/:id, POST /api/voice/sessions/:id/turns, PUT /api/customer/consent | ≤ 500 ms | ≤ 1 s | < 0.5 % |
| Auth | POST /api/auth/login, /mfa | ≤ 600 ms | ≤ 1.2 s | < 0.1 % |
| Dashboards | GET /api/dashboard/* | ≤ 3 s at 6 M (KI-12) | ≤ 6 s | < 1 % |
| Batch | Incremental rebuild 180 k records | ≤ 60 min | — | 0 failed batches |
| Batch | Full recompute 6 M | ≤ 4 h | — | — |
| Batch | Daily journey run | All due touchpoints executed by 12:00 ICT | — | Skipped only for policy reasons |

Throughput targets: 300 RPS mixed at SLO with CPU ≤ 70 % on the planned replica count; 600 RPS without data corruption (SLO breach allowed).

## 5. Tooling

| Tool | Use |
| --- | --- |
| npm run test:perf → test/perf/load.js | Dependency-free Node HTTP load generator in the repo: weighted scenario mix, concurrency/RPS control, reports p50/p95/p99 latency, RPS and error counts per route. Target URL, duration, concurrency and mix are configured as documented in the script header. Used in CI as a perf smoke and in PERF for S1–S6, S10–S13 |
| k6 (optional) | Distributed load from several injectors when one Node process cannot generate the target RPS, or when the client side must model think time and VU sessions. Scripts mirror the load.js mix |
| Synthetic generator | syntheticVetcSource.generate({count, seed, today}) for 6 M records, generated in province-sized chunks so the generator's memory stays bounded |
| Batch jobs | npm run job -- migrate¦seed¦recompute¦journeys¦reconcile¦relay timed with /usr/bin/time -v; job history from GET /api/ops/jobs |
| Fault injection | Sandbox ports wrapped with latency and error rate (the wallet and notification sandboxes accept failRate); tc netem or Toxiproxy for DB latency |
| Database | pg_stat_statements, EXPLAIN (ANALYZE, BUFFERS) on top queries, pg_stat_activity for pool saturation |

## 6. Test environment (PERF)

| Component | PERF sizing | Rationale |
| --- | --- | --- |
| App pods | 3 → 10 (HPA on CPU 60 %), each 1 vCPU / 1 GiB request, 2 vCPU / 1.5 GiB limit; DB_POOL_MAX=10 | Mirror PROD; Node runs one event loop per pod |
| Relay | Built-in 1 s relay in every pod (server.js) + relay CronJob | As PROD |
| PostgreSQL 16 | 8 vCPU / 32 GiB / 500 GB SSD (3k+ IOPS); max_connections 200 or PgBouncer in transaction mode | Holds 6 M profiles + indexes with headroom (§9.3) |
| Load injectors | 2 × 4 vCPU in the same region, outside the cluster | Avoid measuring the injector |
| Integrations | Sandbox adapters with injected latency (wallet p50 300 ms / p95 900 ms; core issue p50 500 ms / p95 1.5 s; ZNS 200 ms) | Real partners are not load-tested without written agreement |
| Configuration | NODE_ENV=production, DEMO_MODE=false, LOG_LEVEL=info, TRUST_PROXY=true, raised RATE_LIMIT_MAX for injector IPs (or inject through the gateway with X-Forwarded-For) | The per-IP limiter would otherwise throttle the injectors |

## 7. Monitoring during tests

| Signal | Source | Watch for |
| --- | --- | --- |
| Request rate, errors and latency per route | http_requests_total, http_request_duration_seconds_bucket | p95 per route vs §4; 5xx and 429 |
| Integration health | integration_calls_total{result}, integration_short_circuit_total | Retries inflating calls; breaker opening |
| Event flow | events_published_total, events_processed_total{status}, GET /api/ops/status → eventBacklog | Backlog growth, dead_letter |
| Business throughput | quotes_total, orders_completed_total, messages_total{status}, voice_calls_total | Matches the injected mix |
| Process | process_resident_memory_bytes, process_uptime_seconds (restarts), container CPU throttling | Leak slope; OOM kills |
| Database | CPU, IOPS, pg_stat_activity active/idle-in-tx, lock waits (advisory lock 724001 for audit appends), slowest statements | Pool saturation; audit-append serialisation becoming the bottleneck |
| Logs | JSON request lines (route, status, ms, requestId) | Tail latency outliers by requestId |

## 8. Pass / fail criteria

| Criterion | Pass |
| --- | --- |
| SLOs | All route groups meet the p95 and p99 in §4 at 300 RPS (PERF-S1, S3, S4) |
| Errors | 5xx < 0.1 % (excluding injected upstream faults); no INTERNAL_ERROR in logs |
| Resources at the design point | App CPU ≤ 70 %, DB CPU ≤ 60 %, no pool waits > 100 ms p95 |
| Spike (S2) | p95 back within SLO ≤ 2 min after the spike starts; HPA scales out |
| Volume (S7–S9) | 6 M profiles loaded; counts reconcile; incremental rebuild ≤ 60 min; journey run completes in the window (fails today by design: see KI-05) |
| Stress (S10) | Degradation via 429/503 only; zero corrupted orders (reconciliation clean afterwards); recovery ≤ 5 min |
| Soak (S11) | RSS growth < 5 %/h after a 1 h warm-up; no restarts; flat error rate |
| Resilience (S12, S13) | Wallet outage isolates sales only; failover recovery ≤ 2 min |
| Regression | Release-candidate p95 within 120 % of the previous baseline (CI perf smoke) |

Every run produces a report: build/commit, environment, data volume, mix, load.js summary (p50/p95/p99, RPS, errors per route), Grafana snapshot links, DB top statements, findings and tuning actions.

## 9. Capacity model

### 9.1 Online tier

pods_needed = ceil( peak_RPS × weighted_CPU_ms_per_request / (1000 × target_util) )

with target_util = 0.6. Calibrate weighted_CPU_ms_per_request from PERF-S1. Planning value (A): ~4 ms of event-loop time per request on average. Logins are excluded: one scrypt hash costs ~50–80 ms CPU. Orders are excluded too: they are I/O-bound (wallet + core).

| Wave | Peak RPS (design) | Planning pods (1 vCPU) | Min / max replicas (HPA) | DB connections (pods × DB_POOL_MAX) |
| --- | --- | --- | --- | --- |
| Pilot (HN + HCM, 100–200 k vehicles) | 30 | 2 → 3 (HA floor) | 3 / 4 | 30–40 |
| W1 nationwide car TNDS (6 M base) | 300 | ~2 by CPU → 4 for headroom and AZ spread | 4 / 10 | 40–100 → PgBouncer |
| W2 + partner API | 350 | 5 | 5 / 12 | PgBouncer required |

### 9.2 Batch tier

The current implementation processes batch work sequentially in one process. That is the dominant capacity constraint at 6 M, not the online tier.

| Job | Work per item (current code) | Items | Estimate @ 1 ms per DB round trip | Window | Status |
| --- | --- | --- | --- | --- | --- |
| Journey run | ~7 queries + one sequential gateway call (ZNS/SMS 200–500 ms real) per touchpoint; limit 5,000 per run | 115 k/day (peak 300 k) | 115 k × ~0.3 s ≈ 9.6 h sequential; peak > 24 h | 08:00–20:00 ICT | Does not fit at peak. Needs pagination beyond 5,000, deferral of window-blocked items, and concurrent sends (KI-05) |
| Full lead recompute | 3–8 queries per profile + OFFSET paging | 6 M | 6 M × ~5 ms ≈ 8 h, worse with OFFSET (KI-12) | Weekly, overnight | At risk. Keyset pagination + parallel workers by region |
| Incremental rebuild | ~4 queries per plate + DQ upserts; chunks of 500 | 60–180 k | ≈ 4–15 min | Hourly or daily | OK |
| Initial load | As above | 6 M plates / 9 M records | ≈ 8–12 h | Weekend, split by province | OK with planning |
| Reconciliation | 1 + N policy lookups per order; OFFSET paging | Orders (grows ~10 k+/day) | Minutes in year 1 | Nightly | OK, revisit at 5 M orders |
| Audit verify | Reads the whole audit_log into memory | ~70 M rows/yr (A) | Memory-bound; will fail eventually (KI-12) | On demand | Needs checkpointing before W1 |

### 9.3 Storage (year 1, 6 M base)

| Table | Rows | Avg row (data + index) (A) | Size |
| --- | --- | --- | --- |
| profiles | 6 M | 4 KB (encrypted PII, lineage) | ~24 GB |
| leads | 6 M | 2.5 KB (reasons, benefits) | ~15 GB |
| source_records | 9 M (365-day retention) | 1.2 KB | ~11 GB |
| touchpoints | ~42 M/yr | 0.7 KB | ~29 GB |
| messages | ~36 M/yr | 0.9 KB (encrypted to) | ~32 GB |
| domain_events | ~20 M/yr (no retention yet: KI-13) | 0.6 KB | ~12 GB |
| audit_log | ~70 M/yr (A) | 0.5 KB | ~35 GB |
| voice_sessions | ~2.4 M/yr (180-day retention) | 3 KB (encrypted transcript) | ~4 GB |
| Orders, quotes, policies, handoffs, claims | ~10 M/yr | 1 KB | ~10 GB |
| Total |  |  | ~170 GB + WAL/PITR (≈ 2× daily churn × 7 days) → provision 500 GB, alert at 70 % |

### 9.4 Scaling triggers

| Trigger | Action |
| --- | --- |
| p95 of any group > 80 % of SLO for 3 days | Add 1 replica to the HPA minimum; profile the hot route |
| DB CPU > 60 % at peak or connections > 70 % of max | Introduce or resize PgBouncer; scale the DB vertically; add a read replica for dashboards |
| Journey run not finished by 12:00 ICT | Split runs per journey/region (multiple journeys jobs with distinct dates) until KI-05 is fixed |
| eventBacklog.pending > 10 k sustained | Increase relay frequency or replicas; investigate slow handlers |
| Disk > 70 % | Expand storage; implement retention for events and audit archive (KI-13) |

## 10. Schedule

| When | Runs |
| --- | --- |
| Sprint 4 (Dec 2026) | Baseline PERF-S1, S6 on synthetic 500 k; establish CI perf smoke |
| SIT/UAT window (late Dec 2026 – Jan 2027) | Full S1–S13 at 6 M before G3; report to SteerCo |
| Pilot weeks 1–2 | Re-baseline the workload model with real traffic (replace every (A)) |
| Before W1 (Mar 2027) | Repeat S7–S11 at full scale with fixes for KI-04/05/12; 24 h soak |
| Each release | CI perf smoke; full S1 if the release touches sales, journeys or persistence |