# Release and Change Management — TASCO Growth Platform

TASCO Insurance × VETC Growth Platform — Operations

iorta TechNXT

Version 1.0 · 07 October 2026

Table of Contents

| Document | Version | Date | Owner | Status |
| --- | --- | --- | --- | --- |
| Release and Change Management | 1.0 | 07 October 2026 | Release Manager (iorta TechNXT during build and hypercare, then TASCO IT) | Issued for submission |

| Item | Value |
| --- | --- |
| Approvers | Change Advisory Board (CAB): TASCO IT Head (chair), TASCO PO, Compliance, Security, VETC IT (for changes affecting VETC interfaces), iorta Tech Lead |
| Related | Test Strategy (CI gates) · Go-Live and Hypercare Plan · Runbook and Support Guide |

## 1. Two kinds of change

The platform separates code from business rules. They have different risk profiles and different paths to production.

|  | Code / configuration change | Business-rule change |
| --- | --- | --- |
| What | src/**, db/migrations/*.sql, config/security/rbac.json (security config is code), Dockerfile, deploy/**, environment variables and secrets, dependencies | Any of the 21 rule kinds stored in the rulesets table: scoring, nba, journeys, triggers, benefits, contact_policy, copy_guard, content.messages, content.voicebot, products, tariff.*, rating.*, commission, enrichment, abac, retention, costs, referral, service_levels (quote TTL, claim acknowledgement SLA, evidence confidences) |
| Path | Git PR → CI gates → release tag → CAB → deployment | Rules studio: draft → validate → simulate → submit → approve by a different person (maker-checker) → active within ~15 s on all replicas |
| Who | Developers; release manager deploys | rule_author drafts; rule_approver or compliance_officer (MFA) approves. Restricted kinds (abac, copy_guard, contact_policy, commission, retention) can only be approved by a compliance_officer |
| Evidence | PR review, CI results, release notes | Audit trail (rules.draft_created, rules.submitted, rules.approved/rejected), checksum, simulation result, approval comment |
| Rollback | Redeploy the previous image tag | POST /api/rules/<previous-id>/rollback → new draft → approval |
| CAB? | Yes (standard, normal or emergency) | No CAB for routine rule changes. Maker-checker is the control. CAB is notified weekly of activations. Exceptions needing CAB/Compliance pre-approval: contact_policy, copy_guard, abac, commission, tariff.*, retention, and enabling anything with legalStatus: pending_legal_review |

config/rules/*.json in git holds only the defaults used to seed an empty database (npm run job -- rules loads kinds that have no version yet). Editing those files does not change production rules once seeded. Production rules change only through the rules studio. When a production rule change should also become the default for new environments, mirror it into git with a PR that references the rule version and checksum.

## 2. Versioning

- Semantic versioning of the application (package.json version, exposed in GET /api/meta and the OpenAPI info.version):

  - MAJOR: breaking change to a public contract (partner API /api/partner/v1/*, customer API used by the VETC app, event payloads consumed outside the platform). The partner API is additionally versioned in the path (/v1/), so a breaking partner change means /v2/ alongside /v1/ with a deprecation period of ≥ 6 months.

  - MINOR: backward-compatible features, new endpoints, new optional fields, new migrations (additive).

  - PATCH: bug fixes and security patches, with no contract change.

- Images are tagged vX.Y.Z and sha-<gitsha>. Deployments reference the immutable digest.

- Rule sets are versioned independently: <kind>@<n> with a SHA-256 checksum (first 16 hex). GET /api/ops/status lists the active version and checksum of each kind. The release notes record the rule versions validated with that release.

- Database schema: numbered migrations NNN_description.sql, recorded in schema_migrations.

## 3. Branching

Trunk-based development with short-lived branches.

| Branch | Purpose | Rules |
| --- | --- | --- |
| main | Always releasable | Protected; PR with ≥ 1 approving review (2 for src/application/identityService.js, accessPolicy.js, shared/crypto.js, config/security/*, db/migrations/*); all CI gates green; linear history |
| feature/<ticket>-<slug> | Work in progress | Rebased on main; lives ≤ 3 days; incomplete features hidden behind rule-based flags (§7) |
| release/X.Y | Stabilisation when a release needs a freeze (e.g. go-live, Tết) | Cut from main; fixes cherry-picked from main |
| hotfix/X.Y.Z | Emergency fix on a released version | From the release tag; merged back to main |

Commits reference the ticket ID. PR descriptions include the test evidence and, for migrations, the rollback/compatibility note.

## 4. CI/CD pipeline and gates

.github/workflows/ci.yml runs on every pull request and on pushes to main, release/** and claude/**:

| Stage | Command / tool | Gate |
| --- | --- | --- |
| Install | npm ci (lockfile enforced) | — |
| Lint | npm run lint | 0 errors |
| Tests + coverage | npm run test:coverage (unit, integration, API, security and functional suites) | All pass; lines ≥ 80 %, functions ≥ 80 %, branches ≥ 70 % |
| PostgreSQL tests | npm run test:pg with a PostgreSQL 16 service | All pass |
| SAST | CodeQL | No new high/critical |
| Dependencies | npm run audit | No high/critical in production dependencies |
| Secrets | gitleaks | 0 findings |
| Container | Docker build → Trivy image scan | No high or critical findings |
| SBOM | CycloneDX | Attached to the build |
| DAST | ZAP baseline against the built image started in demo mode | Report only in CI; no high-risk alert accepted for a release tag |
| Contract | node src/jobs/cli.js openapi → git diff --exit-code docs/api/openapi.json | Fails if the committed spec is stale. A change on /api/partner/v1/* needs the partner-contract-change label and a partner notice |
| Migration immutability | DBA review: an applied db/migrations/*.sql file is never edited (an automated CI check is recommended) | Hard rule (§6) |
| Perf smoke | npm run test:perf (in-process, 15 s, 25 concurrent) | p95 ≤ 300 ms and errors ≤ 1 %; full PERF regression for release candidates (p95 within 120 % of the previous baseline) |

Deployment (CD), per environment, promoted with the same image digest:

PROD deployment sequence:

- CAB approval recorded.

- Migration Job (npm run migrate, separate DB role with DDL rights) completes.

- Rolling update (maxUnavailable: 0, maxSurge: 1). Readiness gates traffic; SIGTERM drains old pods (≤ 25 s).

- Smoke tests (Go-Live and Hypercare Plan §3.1).

- Watch dashboards D1–D3 for 30 min, then close the change.

Deployment windows: Tuesday to Thursday, 21:00–23:00 ICT (outside the 08:00–20:00 contact window and well before the 08:15 journey run). No deployments on the day before public holidays, during Tết (01–14 February 2027) or during month-end renewal peaks unless emergency. The hosted UAT on Railway (https://tasco-growth-api-uat.up.railway.app) deploys from the same Dockerfile; railway.json runs node src/jobs/cli.js migrate as the pre-deploy command and gates traffic on /health/ready.

## 5. CAB process

| Change type | Examples | Approval | Lead time |
| --- | --- | --- | --- |
| Standard (pre-approved, low risk, repeatable) | PATCH release passing all gates with no migration; scaling within HPA bounds; certificate renewal; SOP-04 partner key issue/revoke; SOP-03 offboarding | Release manager; logged | Same day |
| Normal | MINOR/MAJOR release; any migration; config/secret change (SOP-01, SOP-02); RBAC changes; infrastructure changes; new partner integration | Weekly CAB (Wednesday 14:00 ICT) | ≥ 3 business days |
| Emergency | Sev 1/2 fix; security patch for an actively exploited vulnerability | E-CAB: TASCO IT Head + PO (+ Compliance if customer-facing contact is affected), by phone/chat; ratified at the next CAB | Immediate |

The change record contains: description, risk and impact, linked tickets, release notes, test evidence (CI run, SIT/UAT where applicable), migration plan and compatibility, deployment and rollback steps, verification steps, communication plan, and the window.

## 6. Database migration policy

- Never edit a migration that has been applied to any shared environment, even if it is "only whitespace". The file name is the identity in schema_migrations, so an edit is silently skipped where already applied and diverges elsewhere. Add a new numbered file instead (for example 003_…sql; 002_integrity_hardening.sql already exists). DBA review enforces this (§4). The header of db/migrations/001_init.sql states the same rule.

- Concurrency. migrate() takes a PostgreSQL advisory lock, so two migrators started together are serialised (KI-30 fixed), and rule activation is transactional.

- Forward-only, expand/contract. Every migration must be compatible with the previous application version, so an application rollback (R3) never needs a schema rollback:

  - Expand: add tables, nullable columns and indexes (CREATE INDEX CONCURRENTLY in a dedicated migration for large tables. Note that migrate() wraps each file in a transaction, so CONCURRENTLY must instead go in a manual DBA step referenced by the change).

  - Migrate data: in batches via a job, not inside the DDL migration.

  - Contract (drop or rename): only in a later release, once no running version uses the old structure.

- Schema registry parity: src/adapters/persistence/schema.js (collections, index columns, blind indexes) must match the SQL. A unit test checks parity (test/unit/platform.test.js, "schema drift guard").

- Migrations are idempotent where possible (IF NOT EXISTS), reviewed by the DBA, timed on PERF data (6 M rows), and run by the migration Job before the rollout (MIGRATE_ON_START=false in Kubernetes).

- Destructive data changes (deletes, PII-touching updates) need a fresh PITR restore point noted in the change record and DPO consultation where personal data is affected.

## 7. Feature flags via rules

The platform has no separate feature-flag service. Exposure is controlled through rule sets, which are versioned, simulated, maker-checker approved and audited:

| Need | Rule kind and field | Example |
| --- | --- | --- |
| Turn a product on/off, or per channel | products.products[].status, .channels[] | Hide MOTOR_PD from partner_api until the inspection flow is live |
| Bundles | products.bundles[].status | Activate a TNDS + PA bundle |
| Benefits to customers | benefits.items[].legalStatus (only approved reaches customers) and available (false hides an approved item that is not yet operational, e.g. auto_renew) | loyalty_points stays pending_legal_review until Legal approves |
| Referral programme | referral.enabled | Disabled until legal approval |
| Journey targeting / regional rollout | journeys.journeys[].audience, .steps[], onlyTiers | Pilot: restrict the audience to region ∈ {Hà Nội, TP. Hồ Chí Minh} |
| Event triggers | triggers.triggers[] | Enable long_trip at W2 |
| Contact intensity | contact_policy caps | Emergency marketing stop: maxMarketingContactsPerDay: 0 |
| Voice script | content.voicebot | Prompt wording and intents |
| Access attributes | abac.policies[] | Regional restriction (CAB-reviewed) |

Code-level features that are not ready are not merged into main enabled. They are either behind one of the rule switches above or not routed. demoOnly routes are disabled whenever DEMO_MODE=false.

## 8. Rule change procedure (maker-checker)

| Step | Who | How | Control |
| --- | --- | --- | --- |
| 1. Draft | rule_author | POST /api/rules {kind, payload, description} | Payload validated (validatePayload: JSON Logic operators allow-listed, decision tables, kind-specific checks such as weights summing to 100 and commission ≤ statutory cap, plus the copy guard on content and benefits). Invalid → 400 |
| 2. Validate / simulate | Author | POST /api/rules/validate; POST /api/rules/simulate {profileId, kind, payload} for scoring, nba, journeys and benefits on the reference profiles | Evidence attached to the change note |
| 3. Submit | Author only | POST /api/rules/:id/submit | Only drafts, only by the author |
| 4. Review and approve | rule_approver / compliance_officer, not the author, with MFA | POST /api/rules/:id/approve {comment} or /reject | Self-approval → 403 (maker-checker) |
| 5. Activate | System | The previous active version is retired; rules.activated event; caches invalidated; all replicas converge ≤ 15 s | Audit rules.approved with supersedes |
| 6. Verify | Author + approver | GET /api/ops/status shows the new version/checksum; monitor D4/D5 for 24 h | — |
| 7. Record | Author | Weekly rule-change log to CAB: kind, version, checksum, purpose, approver | — |

Rule changes affecting customers are made outside the contact window or before the 08:15 journey run, unless urgent, so a full journey run uses one consistent version.

## 9. Release notes template

# Release vX.Y.Z — <date>

## Summary
<one-paragraph business summary>

## Changes
| Ticket | Type (feature/fix/security/ops) | Description | Customer/partner impact |
|---|---|---|---|

## API and contract changes
- OpenAPI diff: <none | link>; partner API (/api/partner/v1) impact: <none | details + notice date>
- Event payload changes: <none | details>

## Database migrations
| File | Purpose | Backward compatible with vX.Y.(Z-1)? | Est. duration on PROD volume |
|---|---|---|---|

## Configuration and secrets
- New/changed env vars: <…> (defaults, required in production?)
- Secret rotations: <…>

## Rule sets validated with this release
| Kind | Version | Checksum |
|---|---|---|

## Known issues
- KI-xx: <status / workaround>

## Test evidence
- CI run: <link> (lint, coverage %, security, pg, CodeQL, audit, gitleaks, Trivy, ZAP, SBOM)
- SIT/UAT: <link>; perf smoke: p95 vs baseline <…>

## Deployment
- Window: <date/time ICT>; steps: migration Job → rollout → smoke tests
- Rollback: previous image <tag/digest>; rule rollback: <n/a | ids>

## Approvals
- CAB: <id/date>; Compliance (if customer-facing): <name/date>

## 10. Freeze calendar

| Period | Rule |
| --- | --- |
| Go-live release candidate (11–22 January 2027) | Fixes only on release/1.0 |
| Tết Nguyên Đán (01–14 February 2027) | No code deployments, no rule changes except emergency rollback (RB-10) or kill switch (SOP-07) |
| Each wave's first week (W1 from 29 March, W2 from 26 April) | Emergency changes only |
| Month-end (last 2 business days) | No normal changes affecting sales or journeys |