# Test Case Catalogue — TASCO Growth Platform

TASCO Insurance × VETC Growth Platform — Quality Engineering

iorta TechNXT

Version 1.0 · 07 October 2026

Table of Contents

| Document | Version | Date | Owner | Status |
| --- | --- | --- | --- | --- |
| Test Case Catalogue | 1.0 | 07 October 2026 | iorta TechNXT QA Lead | Issued for submission |

| Item | Value |
| --- | --- |
| Baseline | G2 (build complete) and G3 (go/no-go) |
| Strategy | Test Strategy (levels, environments, severity, known issues KI-xx in Appendix A) |
| Cases | 164 (TC-001 – TC-164), plus TC-080a |
| Record of execution | TASCO-Test-Cases-and-Results.xlsx (docs/quality/TASCO-Test-Cases-and-Results.xlsx), sheet Test Cases (one row per TC with actual result and status) and Automated Run (one row per automated test) |
| Functional scenarios | The 124 user-story scenarios automated in test/functional are catalogued separately in the workbook sheet Functional Test Cases |

## How to read this catalogue

- Type: Unit, Int (integration via createContainer + in-memory store), API (HTTP against createHttpApp), Sec (security/abuse, test/security), PG (needs Postgres, test/pg), SIT, UAT, NFT.

- Pri: P1 (must pass for any release), P2 (must pass for go-live), P3 (should pass).

- Automation: the suite file that hosts the case, or Manual. The automated suites are test/unit/{identity,jsonLogic,platform,rulesDomain,stores,voicebot}.test.js, test/integration/{journeys,sales,governance}.test.js, test/api/api.test.js, test/security/security.test.js, test/functional/*.test.js, test/pg/postgres.test.js (PostgreSQL) and test/perf/load.js. The QA Lead confirms at each release that every automated case is asserted in its file. Where a case is still blocked by an open known issue, the expected result describes the correct behaviour and the case is tagged with the KI ID.

- Preconditions use the demo users from src/bootstrap/seed.js (for example admin, agent.hn, author, approver) in LOCAL, DEV and the hosted UAT (DEMO_MODE=true). All of them share the demo password of their environment, and admin, approver, compliance and steward need TOTP. Times are ICT (UTC+7) unless stated.

- Every API error has the body { error: { code, message, details?, requestId } }. Expected results quote the code.

### Index by module

| Module | IDs |
| --- | --- |
| Authentication and session | TC-001 – TC-020 |
| Authorisation (RBAC / ABAC) | TC-021 – TC-030 |
| Customer 360, data enrichment and MDM | TC-031 – TC-040 |
| Lead scoring, NBA and benefits | TC-041 – TC-049 |
| Journeys and contact compliance | TC-050 – TC-063 |
| Voice bot and telesales handoff | TC-064 – TC-070 |
| Quote → pay → issue → e-certificate | TC-071 – TC-080 |
| Partners and partner API | TC-081 – TC-089 |
| Rules engine and maker-checker | TC-090 – TC-099 |
| Claims FNOL | TC-100 – TC-104 |
| Privacy, encryption and audit | TC-105 – TC-111 |
| Operations, jobs and events | TC-112 – TC-116 |
| HTTP pipeline and platform security | TC-117 – TC-135 |
| Non-functional, resilience and DR | TC-136 – TC-143 |
| Accessibility and localisation | TC-144 – TC-149 |
| SIT with VETC, TASCO and Zalo | TC-150 – TC-155 |
| Additional cases (assisted sales, review findings) | TC-156 – TC-164 |
| Traceability summary | — |

## 1. Authentication and session

| ID | Objective | Preconditions | Steps | Expected result | Type | Pri | Automation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-001 | Password login for a role without MFA | Demo seed; user exec | POST /api/auth/login {username:"exec", password:<demo>} | 200; accessToken, expiresIn=1800, user.permissions contains dashboard:read; audit auth.login | API | P1 | test/api/api.test.js |
| TC-002 | MFA challenge for an MFA-required role | User admin (TOTP enrolled) | Login with the correct password | 200 {mfaRequired:true, mfaToken}; no accessToken | API | P1 | test/api/api.test.js |
| TC-003 | Complete MFA with a valid TOTP | TC-002 done | POST /api/auth/mfa {mfaToken, code:totp(secret)} | 200; token claims amr:["pwd","otp"], aud:"staff"; failedLogins reset to 0 | API | P1 | test/api/api.test.js |
| TC-004 | Wrong password is rejected without detail | User exec | Login with a wrong password | 401 UNAUTHENTICATED "Invalid username or password"; audit auth.login_failed reason bad_password; failedLogins=1 | API | P1 | test/api/api.test.js |
| TC-005 | Lockout after 5 failures | User exec; LOCKOUT_MAX_FAILURES=5 | 5 wrong passwords, then the correct password | Attempts 1–5 → 401; attempt 6 → 423 ACCOUNT_LOCKED; audit auth.login_locked | Sec | P1 | test/security/security.test.js |
| TC-006 | Lock expires after LOCKOUT_MINUTES | TC-005; clock advanced 15 min (or LOCKOUT_MINUTES=0 in test config) | Correct login | 200; failedLogins=0, lockedUntil=null | Sec | P2 | test/security/security.test.js |
| TC-007 | No username enumeration | — | Login with an unknown user, then a known user with a wrong password; compare | Same 401 message; response times within ±30 % (the timing equaliser hashes a dummy password); audit actor anonymous | Sec | P2 | test/security/security.test.js |
| TC-008 | MFA wrong code | TC-002 | POST /api/auth/mfa with code 000000 (or any wrong 6 digits) | 401 "Invalid code"; audit auth.mfa_failed; failedLogins incremented | Sec | P1 | test/security/security.test.js |
| TC-009 | MFA token expiry | TC-002; clock +301 s | Submit a valid code | 401 "MFA session expired — sign in again" | API | P2 | test/api/api.test.js |
| TC-010 | MFA self-enrolment for an MFA-required role | Admin creates a user with role rule_approver (the seed is never shown to the admin; mustChangePassword:true) | Login; scan otpauthUri; POST /api/auth/mfa with a valid code; change password | Login → {mfaRequired:true, mfaEnrolment:true, otpauthUri}; first valid code completes enrolment (audit auth.mfa_enrolled) and returns mustChangePassword:true; next logins challenge without otpauthUri | API | P1 | test/api/api.test.js |
| TC-011 | Disabled user is cut off immediately | agent.hn holds a valid token | Admin PATCH /api/users/:id {status:"disabled"}; agent calls GET /api/auth/me; agent logs in again | me → 401 (status checked on every request; status/role/region changes also invalidate earlier tokens via tokensValidAfter); login → 401 reason inactive | API | P1 | test/api/api.test.js |
| TC-012 | Demo TOTP helper absent outside demo mode | DEMO_MODE=false | GET /api/demo/totp/admin | 404 NOT_FOUND "Endpoint not found" | Sec | P1 | test/security/security.test.js |
| TC-013 | JWT alg: none is rejected | Valid token | Re-encode the header {"alg":"none"} with an empty signature; call GET /api/auth/me | 401 | Sec | P1 | test/security/security.test.js |
| TC-014 | Tampered JWT (privilege escalation) | exec token | Change the payload roles:["admin"] and keep the signature | 401 (HMAC mismatch); also the server reads roles from the user record, not the token | Sec | P1 | test/security/security.test.js |
| TC-015 | Expired token | Token with exp in the past (sign with a negative TTL in the test) | GET /api/auth/me | 401 | Sec | P1 | test/security/security.test.js |
| TC-016 | Token audience confusion | mfaToken from TC-002; customer token from POST /api/customer/session | Use the mfaToken as a bearer on a staff route; use the customer token on GET /api/leads | 401 for the mfaToken (aud:"mfa" rejected); 403 "Staff token required" for the customer token | Sec | P1 | test/security/security.test.js |
| TC-017 | Logout revokes the token | Logged-in exec | POST /api/auth/logout, then GET /api/auth/me with the same token | 401 on the same replica. Note KI-07: per replica only. | API | P2 | test/api/api.test.js |
| TC-018 | Password policy and change | exec token | POST /api/auth/password with new password short; then with a wrong current password; then valid | 400 "Password policy" (≥ 12 chars; must differ from the current one); 401 "Current password is incorrect"; 200 {reauthenticate:true} + audit auth.password_changed; the old token is rejected afterwards | API | P2 | test/api/api.test.js |
| TC-019 | /api/auth/me reflects the RBAC mapping | Each demo user | GET /api/auth/me | permissions equals the union of rbac.json for the user's roles | API | P2 | test/api/api.test.js |
| TC-020 | MFA step honours lockout (KI-06) | admin locked (5 failures) but holding an unexpired mfaToken | POST /api/auth/mfa with a correct code | 423 ACCOUNT_LOCKED; a replayed (already used) code → 401 "Invalid code" (KI-06 fixed) | Sec | P2 | test/security/security.test.js |

## 2. Authorisation (RBAC / ABAC)

| ID | Objective | Preconditions | Steps | Expected result | Type | Pri | Automation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-021 | Full route × role authorisation matrix | Tokens for all 13 staff roles + customer + partner | Call every route in the route table (80) with each principal (minimal valid body) | Route perm ∉ role permissions → 403 FORBIDDEN "Missing permission …"; no token → 401; public routes reachable without a token | API | P1 | test/api/api.test.js |
| TC-022 | Segregation of duties for admin | admin token | GET /api/customers/:id; POST /api/rules; POST /api/rules/:id/approve | 403 for all (admin has no profile:read, rules:author or rules:approve) | API | P1 | test/api/api.test.js |
| TC-023 | Regional lead queue for agents | agent.hn (region Hà Nội) | GET /api/leads?region=TP.%20H%E1%BB%93%20Ch%C3%AD%20Minh | Every item has region:"Hà Nội": the query region is overridden for users without dashboard:read | API | P1 | test/api/api.test.js |
| TC-024 | ABAC region on Customer 360 | agent.hn; profile in TP.HCM | GET /api/customers/<hcm-id> | 403 "Policy regional_data denies read on this profile" | Sec | P1 | test/security/security.test.js |
| TC-025 | Agents see only their own or unassigned handoffs | Handoff assigned to agent.hcm | agent.hn: GET /api/handoffs/:id; PATCH it | 403 (agent_own_handoffs); the list endpoint omits it | Sec | P1 | test/security/security.test.js |
| TC-026 | Assignment requires supervisor | Open handoff | agent.hn PATCH {assignTo:"U-x"}; supervisor the same | Agent → 403 "Missing permission handoff:assign"; supervisor → 200, audit handoff.updated | API | P1 | test/api/api.test.js |
| TC-027 | No self-administration; separation of duties | admin token | PATCH /api/users/<self> {roles:["executive"]}; POST /api/users with roles ["rule_author","rule_approver"] | 422 "You cannot change your own roles or status"; 422 "Separation of duties: rule_author and rule_approver cannot be held by the same person" | API | P2 | test/api/api.test.js |
| TC-028 | Unknown role rejected | admin | POST /api/users with roles:["superuser"] | 400 "Unknown role superuser" | API | P2 | test/api/api.test.js |
| TC-029 | Region restriction beyond Customer 360 (KI-10) | agent.hn; HCM profile | GET /api/customers/<hcm-id>/lineage; POST /api/voice/sessions {profileId:<hcm-id>}; GET /api/policies?profileId=<hcm-id> | Lineage → 403 (enforced). Expected for voice sessions and policies: 403. Currently 200: KI-10 open | Sec | P2 | test/security/security.test.js (lineage); rest blocked by KI-10 |
| TC-030 | Audience separation | Staff token, customer token | Staff token on GET /api/customer/home; customer token on GET /api/policies | 403 "Customer token required"; 403 "Staff token required" | Sec | P1 | test/security/security.test.js |

## 3. Customer 360, data enrichment and MDM

| ID | Objective | Preconditions | Steps | Expected result | Type | Pri | Automation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-031 | PII masking by permission | campaign (no profile:read_pii), agent.hn (has it) | GET /api/customers/:id as each | Campaign: name/phone masked, piiMasked:true, message to omitted; agent: clear values. Audit profile.viewed with piiVisible false/true | API | P1 | test/api/api.test.js |
| TC-032 | Plate and phone normalisation on ingest | steward token | POST /api/data/ingest with plates 30a-123.45, 30A 12345, 30A.123.45, 30-12345 and phones +84912345678, 912345678, 0912 345 678 | The first three plates map to key 30A12345; 30-12345 rejected with DQ invalid_plate; phones normalise to 0912345678; response rejected=1 | Int | P1 | test/unit/identity.test.js, test/integration/journeys.test.js |
| TC-033 | Survivorship across sources | Same plate in vetc_account (trust 0.85) and partner_agent (0.5) with different names | Ingest both | Golden profile takes the higher-trust attribute; lineage lists both record IDs and sources | Int | P1 | test/integration/journeys.test.js |
| TC-034 | Conflicting phones raise a DQ issue | Two sources, same plate, different valid phones | Ingest | DQ issue <plate>:conflicting_phone open | Int | P2 | test/integration/journeys.test.js |
| TC-035 | Customer-declared expiry survives rebuild | Customer declared expiry (confidence 0.8) | Re-ingest an older partner record for the plate (lower confidence) | Profile keeps expiryMethod:"customer_declared" and its date | Int | P1 | test/integration/journeys.test.js |
| TC-036 | Erased profiles are not re-identified | Profile anonymised (TC-107) | Ingest a new source record with name and phone for the same plate | Profile stays anonymised:true with null name and phone | Int | P1 | test/integration/governance.test.js |
| TC-037 | Data steward expiry correction | steward (MFA) | PATCH /api/customers/:id/expiry {expiryDate, insurer, evidence:"Cert scan #123"}; then without evidence | 200; audit profile.expiry_corrected with evidence; lead recomputed; confidence 0.9 (service_levels); no evidence → 400; regional stewards limited by ABAC regional_data | API | P1 | test/api/api.test.js |
| TC-038 | DQ issue lifecycle | Open invalid_plate issue | POST /api/dq/issues/:id/resolve {resolution}; re-ingest the same bad record | Status resolved with resolvedBy; the re-ingest reopens it (a resolved issue is re-raised when detected again) | API | P2 | test/api/api.test.js |
| TC-039 | Ingest input allow-list and bounds | steward | Batch of 5,001 records; batch with an extra field isAdmin:true; record without recordId | 400 "at most 5000 items"; extra field stripped (not stored); 400 records[i].recordId required | API | P2 | test/api/api.test.js |
| TC-040 | Lineage view | Profile built from 2 sources | GET /api/customers/:id/lineage | fields[] contains policy.expiryDate source and confidence; sourceRecords lists record IDs; recentBatches ≤ 10 | API | P3 | test/api/api.test.js |

## 4. Lead scoring, NBA and benefits

| ID | Objective | Preconditions | Steps | Expected result | Type | Pri | Automation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-041 | Benefits pending legal review never reach customers | benefits.json has loyalty_points pending_legal_review and an eligible profile | GET /api/customer/home; GET /api/customers/:id (staff) | Customer benefits[] excludes loyalty_points and available:false items (auto_renew, fleet_dashboard), at most 3 shown; staff view shows them flagged (legalStatus, available) | API | P1 | test/api/api.test.js |
| TC-042 | Explainable score and tiers | Fixed profile facts | evaluateLead | score = round(Σ weight×value × (0.6 + 0.4×expiryConfidence)); tier hot ≥ 70, warm ≥ 45, else nurture; reasons[] sorted by points with why text | Unit | P1 | test/unit/rulesDomain.test.js |
| TC-043 | Fix data before selling | Profile with expiryConfidence < 0.5 | Recompute | NBA verify_expiry (rule fix_data) | Unit | P1 | test/unit/rulesDomain.test.js |
| TC-044 | DNC suppresses everything | Profile consent.dnc:true | Recompute | NBA suppress; no touchpoints planned | Int | P1 | test/integration/journeys.test.js |
| TC-045 | Company vehicles routed to B2B | ownerType:"company" | Recompute | NBA route_b2b; excluded from /api/voice/campaign | Unit | P2 | test/unit/rulesDomain.test.js |
| TC-046 | TASCO-insured vehicles leave journeys | Active TASCO TNDS policy ending after today | Recompute | journey:null, NBA insured; existing scheduled touchpoints deleted | Int | P1 | test/integration/journeys.test.js |
| TC-047 | Journey priority order | Profile lapsed 10 days, confidence ≥ 0.5 | assignJourney | lapsed_uninsured (priority 1) chosen over renewal and conquest | Unit | P2 | test/unit/rulesDomain.test.js |
| TC-048 | Touchpoints re-planned only on change | Lead recomputed twice with no change | Count touchpoints | No duplicates (ids profile:journey:step:date); a tier change deletes and re-plans the scheduled ones | Int | P2 | test/integration/journeys.test.js |
| TC-049 | Lead queue filters and bounds | campaign | GET /api/leads?tier=hot&minScore=70&sort=expiry&limit=500; limit=501; tier=cold | 200 filtered and sorted; 400 for limit > 500; 400 enum violation | API | P2 | test/api/api.test.js |

## 5. Journeys and contact compliance

| ID | Objective | Preconditions | Steps | Expected result | Type | Pri | Automation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-050 | No marketing before 08:00 ICT; blocked touchpoints deferred | Due marketing touchpoint (e.g. renewal/first_reminder); consent OK; DEMO_MODE=true (test clock) | runDue with at = <date>T00:59:00Z (07:59 ICT); then a run at 03:00Z | First run: no message, touchpoint stays scheduled, counted as deferred (reason "outside allowed contact hours"); second run: done (KI-05 fixed) | Int | P1 | test/unit/rulesDomain.test.js, test/integration/journeys.test.js |
| TC-051 | Window boundaries inclusive at start | As TC-050 | Run at 01:00Z (08:00 ICT) and 12:59Z (19:59 ICT) | Sent (done) both times (on separate profiles to avoid caps) | Unit | P1 | test/unit/rulesDomain.test.js |
| TC-052 | No marketing at or after 20:00 ICT | As TC-050 | Run at 13:00Z (20:00 ICT) | Blocked, "outside allowed contact hours" | Unit | P1 | test/unit/rulesDomain.test.js |
| TC-053 | Marketing needs marketing consent | consent.marketing:false | canContact(..., {marketing:true}) | Reason "no marketing consent" | Unit | P1 | test/unit/rulesDomain.test.js |
| TC-054 | Calls need call consent | consent.call:false | canContact for voice_bot and telesales | Reason "no call consent" | Unit | P1 | test/unit/rulesDomain.test.js |
| TC-055 | DNC customer is never contacted | consent.dnc:true | Service (marketing:false) and marketing on every channel; POST /api/voice/sessions | Every channel blocked "customer is on do-not-contact list"; voice session start → 422 "Customer is on the do-not-contact list" | Int | P1 | test/unit/rulesDomain.test.js, test/api/api.test.js |
| TC-056 | Daily marketing cap (1/day) | One marketing message sent in the last 24 h | Next marketing touchpoint | Blocked "daily contact cap reached" | Unit | P1 | test/unit/rulesDomain.test.js |
| TC-057 | Weekly caps (3 marketing, 2 calls) | 3 marketing messages in 7 days; separately 2 voice/telesales contacts | Next marketing / next call | "weekly contact cap reached" / "weekly call cap reached" | Unit | P1 | test/unit/rulesDomain.test.js |
| TC-058 | Service messages bypass caps and window | Caps reached; 22:00 ICT; serviceMessagesBypassCaps:true | lapsed_notice (marketing:false) | Allowed (consent and DNC still apply) | Unit | P2 | test/unit/rulesDomain.test.js |
| TC-059 | Touchpoint cancellation rules | Scheduled touchpoint; then the customer buys TASCO TNDS / the lead's journey changes | Run due | cancelled, reason "already insured with TASCO" / "journey changed to …" | Int | P1 | test/integration/journeys.test.js |
| TC-060 | Runtime copy guard blocks banned wording | Test-only active template containing "giảm giá" (inserted directly in the store, bypassing validation) | Run due | Message stored status:"blocked", blockReason "copy guard: giảm giá"; nothing sent to the gateway; messages_total{status="blocked"} +1 | Int | P1 | test/integration/journeys.test.js |
| TC-061 | Copy guard ignores diacritics, case, spacing and punctuation | Banned list as shipped | checkCopy on "GIAM GIA", "Giảm Giá", "Cashback", "cash back", "giảm giá" (double space), "c.a.s.h-back" | All blocked (KI-26 fixed); "Gia hạn bảo hiểm" allowed | Unit | P1 | test/unit/rulesDomain.test.js, test/integration/sales.test.js |
| TC-062 | Channel fallback and failure accounting | Zalo gateway port throws | Touchpoint with channels [zalo_zns, sms] | Zalo message failed; SMS sent; touchpoint done with channel:"sms"; messages_total{channel="zalo_zns",status="failed"} +1 | Int | P2 | test/integration/journeys.test.js |
| TC-063 | Ecosystem moments of truth | Profile with days < 60 | POST /api/ecosystem/events {type:"vetc.inspection_booked"}; {type:"vetc.tag_activated"} | Inspection → inspection_tnds_check message via app_push/zalo (service); tag → lead.recompute_requested published; audit ecosystem.event_handled | API | P2 | test/api/api.test.js |

## 6. Voice bot and telesales handoff

| ID | Objective | Preconditions | Steps | Expected result | Type | Pri | Automation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-064 | Disclosure and plate privacy | Profile with plate 30A-123.45 | POST /api/voice/sessions | First bot line is intro (automated assistant, never asks for OTP or payment); no bot line contains the full plate (only the masked 30A-***.45 if any) | API | P1 | test/unit/voicebot.test.js, test/api/api.test.js |
| TC-065 | Plate verification from speech | Session in verify_plate for 30A12345 | Turns "ba không A một hai ba bốn năm", "30A 123 45", "biển số 30A-123.45", and the plateRetry example "ba mươi A, một hai ba bốn năm" | Each → verified:true, state confirm_expiry; tens words and motorbike plates parse (KI-25 fixed) | Unit | P1 | test/unit/voicebot.test.js, test/unit/identity.test.js |
| TC-066 | Plate mismatch ends the call and raises DQ | Session for 30A12345 | Turn "29A 999 99" | Outcome plate_mismatch; DQ issue <id>:plate_mismatch open; no expiry or premium disclosed | Int | P1 | test/integration/governance.test.js |
| TC-067 | Unverifiable caller | maxPlateAttempts=3 | Three turns with no plate | Outcome unverified; no personal data spoken | Unit | P2 | test/unit/voicebot.test.js |
| TC-068 | Opt-out via voice bot is honoured | Profile with call consent | Turn "đừng gọi nữa" | Outcome opted_out; profile consent.call:false, dnc:true (also in consentOverrides, so it survives rebuilds); audit consent.withdrawn; lead NBA becomes suppress; later /api/voice/campaign skips the profile | Int | P1 | test/integration/governance.test.js |
| TC-069 | Scam concern handled with the trust script | Session | Turn "lừa đảo à" | trust line spoken; signals.trustConcern:true; the handoff talking points instruct "never take payment by phone" | Unit | P2 | test/unit/voicebot.test.js |
| TC-070 | Hot lead handoff summary is minimal | Verified session | Turn "tôi muốn mua ngay" | Outcome hot_handoff; handoff HO-… with phoneMasked (no full phone), plateVerifiedByCustomer:true, talking points; event handoff.created; voice_calls_total{outcome="hot_handoff"} +1 | Int | P1 | test/integration/governance.test.js |

## 7. Quote → pay → issue → e-certificate

| ID | Objective | Preconditions | Steps | Expected result | Type | Pri | Automation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-071 | IDOR: customer cannot buy another customer's quote | Customer A and B sessions; quote Q-B for B | A: POST /api/customer/orders {quoteId:Q-B} with an Idempotency-Key | 404 NOT_FOUND "Quote not found" (no existence disclosure); no debit | Sec | P1 | test/security/security.test.js |
| TC-072 | Regulated TNDS premium is exact | tariff.tnds_car car_under6 437,000 VND, VAT 10 % | POST /api/customer/quotes {products:[{code:"TNDS_CAR"}]} for a 1-year term starting the day after expiry | premiumNet = 437,000 × termYears (whole-year terms; no leap-day pro-rata), vat = round(net × 0.1) = 43,700, total = 480,700 for 1 year; priceRegulated:true; no discount field | Unit / API | P1 | test/unit/rulesDomain.test.js, test/api/api.test.js |
| TC-073 | Idempotent double purchase | Open quote | Two sequential POST /api/customer/orders with the same Idempotency-Key | First 200 idempotentReplay:false; second 200 idempotentReplay:true, same order id; exactly one wallet debit; one orders_completed_total increment | API | P1 | test/api/api.test.js |
| TC-074 | Public certificate verification discloses no PII | Issued policy | GET /api/public/certificates/<certNo>; unknown certNo | valid:true, state:"in_force", masked plate (30A-***.45), product, dates, insurer; no name or phone. Early renewal → not_yet_in_force; lapsed → expired; unknown → reason:"not_found" | API | P1 | test/api/api.test.js |
| TC-075 | Quote expiry (service_levels.quoteTtlHours = 24) | Quote created; clock +24 h 1 min | Purchase | 422 BUSINESS_RULE_VIOLATION "Quote expired — please re-quote"; no order | API | P1 | test/api/api.test.js |
| TC-076 | Converted quote cannot be re-bought with a new key | TC-073 done | Purchase the same quote with a different key | 422 "Quote is converted" | API | P1 | test/api/api.test.js |
| TC-077 | Channel eligibility | Product whose channels exclude partner_api (test catalogue) | Partner quote for it | 422 "… is not sold on channel partner_api" | Unit | P2 | test/integration/sales.test.js |
| TC-078 | Physical damage underwriting limits | rating.motor_pd maxSumInsured 5,000,000,000 | Quote MOTOR_PD sumInsured 6e9; deductible 250,000 | 422 "Sum insured exceeds the online limit — refer to underwriter"; 400 "Unsupported deductible" | Unit | P2 | test/unit/rulesDomain.test.js |
| TC-079 | Wallet outage | Wallet port throws errors.upstream | Customer purchase × 6 | 503 UPSTREAM_UNAVAILABLE; order payment_failed; audit order.payment_failed; after 5 failures vetc-wallet opens: next call short-circuits (integration_short_circuit_total +1); /api/ops/status shows open | Int | P1 | test/integration/sales.test.js |
| TC-080 | Issuance failure compensation (saga) | Policy admin port fails on line 2 of a TNDS + PA_SEAT quote | Customer purchase; then retry with the same key and with a new key | Line 1 policy cancelled; full refund via the vetc-wallet breaker; order issuance_failed_refunded (compensation_failed if a cancel or refund fails); audit order.issuance_failed; quote released; same key → 409; new key → completed (KI-02 fixed) | Int | P1 | test/integration/sales.test.js |

Additional sales case: TC-080a (kept under TC-080's ID family for traceability). Two concurrent purchases of the same quote. Expected: one order and one debit, because the quote is claimed atomically (paying); the second request gets 409 CONFLICT ("This quote is already being paid", or KI-20 for the same key). Automated in test/security/security.test.js ("concurrent purchases of one quote cannot double-charge").

## 8. Partners and partner API

| ID | Objective | Preconditions | Steps | Expected result | Type | Pri | Automation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-081 | IDOR: partner cannot bind another partner's quote | Keys for P-BANK-01 and P-SHOWROOM-01; quote by BANK | SHOWROOM POST /api/partner/v1/orders {quoteId} | 404 "Quote not found"; no debit | Sec | P1 | test/security/security.test.js |
| TC-082 | Partner key authentication | — | No X-Api-Key; key without the tpk_ prefix; key > 100 chars; revoked key; key of a suspended partner | 401 "Valid X-Api-Key required" in every case | Sec | P1 | test/security/security.test.js |
| TC-083 | Unknown plate onboarding (new business) | Plate not in the base | POST /api/partner/v1/quotes {plate:"51G-678.90", holderName, phone, currentExpiry}; invalid plate ABC; invalid phone 123 | Profile created from source partner_<type> with lineage; quote with channel:"partner_api", partnerId; ABC → 400 "Invalid licence plate"; bad phone → 400 | API | P1 | test/api/api.test.js |
| TC-084 | Commission above statutory cap is rejected | author | POST /api/rules {kind:"commission", payload:<tnds rule rate 0.08>} | 400 "rule tnds_any: rate 0.08 exceeds statutory cap 0.05 for TNDS_CAR" | API | P1 | test/api/api.test.js |
| TC-085 | Runtime commission and statement | Partner order: TNDS + MOTOR_PD (showroom) | GET /api/partner/v1/statement?from=&to= | Lines: TNDS 5 %, PD 10 %; capped:false; totalCommission = Σ amounts; only the partner's own completed orders | API | P1 | test/api/api.test.js |
| TC-086 | API key shown once, stored hashed | partners (partner manager) | POST /api/partners/:id/keys; read the api_keys row | Response contains apiKey tpk_… once; the stored row has keyHash (SHA-256) and prefix only; audit partner.api_key_issued with keyId and prefix | API | P1 | test/api/api.test.js |
| TC-087 | Partner sees only its own policies | Two partners with sales | GET /api/partner/v1/policies | Only partnerId = caller | Sec | P1 | test/security/security.test.js |
| TC-088 | Statement date filter | Orders on 3 dates | ?from=D2&to=D2; from=2026-13-01 | Only D2 orders; 400 for an invalid date | API | P3 | test/api/api.test.js |
| TC-089 | Key revocation is immediate | Active key | DELETE /api/partners/keys/:keyId, then a partner call | 200 {revoked:true}; the next call → 401; audit partner.api_key_revoked | API | P1 | test/api/api.test.js |

## 9. Rules engine and maker-checker

| ID | Objective | Preconditions | Steps | Expected result | Type | Pri | Automation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-090 | Maker cannot approve own rule | SoD stops one person holding both roles through the API (TC-027), so the test inserts a dual-role user directly into the store, then creates and submits a draft | POST /api/rules/:id/approve by the same user | 403 "Maker-checker: you cannot approve your own change" | Sec | P1 | test/security/security.test.js |
| TC-091 | Maker cannot reject own rule | As TC-090 | POST /api/rules/:id/reject | 403 "Maker-checker: you cannot review your own change" | Sec | P1 | test/security/security.test.js |
| TC-092 | Submission rules | Draft by author | Another author submits; author submits twice | 403 "Only the author can submit a draft"; second → 422 "Only drafts can be submitted (status: pending_approval)" | API | P1 | test/api/api.test.js |
| TC-093 | Approval activates and retires | Pending scoring@2 by author | approver (MFA) approves | scoring@2 active, scoring@1 retired with supersededBy; audit rules.approved; event rules.activated; GET /api/ops/status rules[] shows version 2 and its checksum | API | P1 | test/api/api.test.js |
| TC-094 | Rollback goes through approval | Active scoring@2 | POST /api/rules/scoring@1/rollback | New draft scoring@3 with the payload of @1, description "Rollback to scoring@1"; @2 stays active until @3 is approved | API | P1 | test/api/api.test.js |
| TC-095 | Banned discount wording in templates is rejected | author | POST /api/rules {kind:"content.messages", payload:<template with "giảm giá 10%">}; same with "Giam gia" | 400 "Rule set is invalid", details contain copy guard: "giảm giá" | API | P1 | test/api/api.test.js |
| TC-096 | Scoring payload validation | author | Validate scoring with weights summing to 90; tiers.hot ≤ warm | Errors "factor weights must sum to 100 (got 90)", "tiers.hot must be greater than tiers.warm" | Unit | P2 | test/unit/rulesDomain.test.js |
| TC-097 | Simulation without side effects | campaign (rules:read) | POST /api/rules/simulate {profileId, kind:"scoring", payload} | {current, candidate} returned; no ruleset row created; invalid payload → 400 with errors | API | P2 | test/api/api.test.js |
| TC-098 | Unknown JSON Logic operator rejected | — | Validate a payload with {"eval": ["…"]} in a when | Validation error (operator not allowed); nothing executed | Unit | P1 | test/unit/jsonLogic.test.js |
| TC-099 | Cache convergence across replicas | 2 app instances on the same Postgres | Approve on instance A; read on B | B serves the new version within ≤ 15 s (CACHE_TTL_MS) | PG | P2 | Manual (PREPROD, two replicas) |

## 10. Claims FNOL

| ID | Objective | Preconditions | Steps | Expected result | Type | Pri | Automation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-100 | Customer reports an accident | Active own policy | POST /api/customer/claims {policyId, incidentDate (in period), description, photos:3} | 200 CL-… submitted, slaDueAt = now + service_levels.claimAckSlaHours (4 h); event claim.submitted; description and location encrypted at rest | API | P1 | test/api/api.test.js |
| TC-101 | IDOR: claim against another customer's policy | B's policy id | A submits FNOL | 404 "Policy not found" | Sec | P1 | test/security/security.test.js |
| TC-102 | Incident outside cover | — | incidentDate before startDate | 422 "Incident date is outside the policy period" | API | P2 | test/api/api.test.js |
| TC-103 | Illegal status transition | Claim submitted | claims user PATCH {status:"paid"} | 422 "Cannot move claim from submitted to paid" | API | P1 | test/api/api.test.js |
| TC-104 | Happy-path lifecycle | Claim submitted | acknowledged → assessor_assigned → under_assessment → approved → paid | Each 200; history[] has 6 entries with actor and note; audit claim.status_changed ×5 | API | P2 | test/api/api.test.js |

## 11. Privacy, encryption and audit

| ID | Objective | Preconditions | Steps | Expected result | Type | Pri | Automation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-105 | DSAR access export | compliance (MFA); customer session | POST /api/dsar/:id/export; customer GET /api/customer/data-export | Profile, lead, policies, messages, source records (internal _hidden stripped) and voice sessions; audit dsar.access_exported | API | P1 | test/api/api.test.js |
| TC-106 | Erasure blocked with an active policy | Profile with an active policy | POST /api/dsar/:id/erase | 422 "Active policy in force — personal data must be retained until expiry (legal obligation)"; nothing changed | API | P1 | test/api/api.test.js |
| TC-107 | Erasure anonymises | Profile with no active policy, messages and voice sessions | Erase | {erased:true}; profile anonymised and DNC; lead deleted; messages, transcripts and voice signals blanked; handoff and claim PII cleared (KI-29 fixed); source PII nulled; sessions revoked; audit dsar.erased | API | P1 | test/api/api.test.js |
| TC-108 | PII encrypted at rest | Ingested profile | Read the raw row (memory store) or SELECT data FROM profiles (PG) | name, phone, altPhones stored as enc:v1:<keyId>:…; phone_bidx is an HMAC, not the phone; lookup by blind index works | Unit / PG | P1 | test/unit/platform.test.js, test/pg/postgres.test.js |
| TC-109 | Logs redact secrets and PII | Log sink captured | Login, customer 360, partner key issue | No log line contains password, token, apiKey, phone or name values (keys show [REDACTED]) | Sec | P1 | test/security/security.test.js |
| TC-110 | Audit immutability and tamper detection | Postgres with ≥ 10 audit rows | (a) App role: UPDATE, DELETE and TRUNCATE on audit_log; (b) table owner: disable trg_audit_log_immutable, alter row seq=5, re-enable; GET /api/audit/verify | (a) Each statement rejected by the triggers (migrations 001/002); (b) {ok:false, brokenAt:4, reason:"hash mismatch"} | PG | P1 | (a) test/pg/postgres.test.js; (b) Manual (DBA) |
| TC-111 | Audit chain stays linear under concurrency | 2 app instances | 500 parallel audited actions | verify → ok:true, entries = 500 + baseline (advisory lock 724001) | PG | P2 | Manual (PERF, two instances) |

## 12. Operations, jobs and events

| ID | Objective | Preconditions | Steps | Expected result | Type | Pri | Automation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-112 | Initial data migration reconciles | Source extract of N records (pilot cohort) | Load via the ingest job/API in batches; compare | Σ records = N; Σ rejected = count of invalid plates in the source; distinct profiles = distinct valid plate keys; 50 random profiles match source fields (masked comparison) | SIT / UAT | P1 | Manual (scripted checklist) |
| TC-113 | Reconciliation job finds mismatches | Orders: completed without paymentRef; pending_payment 2 h old; completed with a missing policy; compensation_failed; payment_failed | POST /api/ops/jobs/reconciliation (support) | One mismatch per order: "missing payment reference", "stuck in pending_payment > 1h", "policy … missing", "compensation failed … manual action", "payment failed — confirm with VETC wallet" (severity check); job_runs succeeded; audit job.reconciliation | API | P1 | test/api/api.test.js |
| TC-114 | Retention job | Source records 400 days old; voice sessions 200 days old | npm run job -- retention / POST /api/ops/jobs/retention | Both deleted; other entities report "executed by archival pipeline" (KI-13); job run recorded | Int | P2 | test/integration/governance.test.js |
| TC-115 | Outbox retry then dead letter | Subscriber that always throws | Publish an event; relay × 5 | attempts 1..5; status pending until attempt 5, then dead_letter; lastError set; events_processed_total{status="dead_letter"} +1; already-succeeded handlers are not re-run (handled[]) | Unit | P1 | test/unit/stores.test.js |
| TC-116 | Graceful shutdown | Server under light load | Send SIGTERM | /health/ready → 503 not_ready immediately; in-flight requests complete; the process exits 0 within 25 s (forced exit 1 at 25 s) | NFT | P2 | Manual (Kubernetes drill) |

## 13. HTTP pipeline and platform security

| ID | Objective | Preconditions | Steps | Expected result | Type | Pri | Automation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-117 | Unknown body properties rejected | Any token | POST /api/quotes with an extra discount: 10 | 400 VALIDATION_FAILED, details "discount is not allowed" | API | P1 | test/api/api.test.js |
| TC-118 | Oversized body | — | POST 1 MiB + 1 byte to /api/auth/login | 413 PAYLOAD_TOO_LARGE; connection closed | Sec | P1 | test/security/security.test.js |
| TC-119 | Wrong content type | — | POST username=x as text/plain to /api/auth/login | 415 UNSUPPORTED_MEDIA_TYPE | Sec | P1 | test/security/security.test.js |
| TC-120 | Path traversal on static files | — | GET /../../etc/passwd, GET /..%2f..%2fpackage.json, GET /assets/..%2f..%2fsrc/server.js | 404 for each; no file content outside public/ | Sec | P1 | test/security/security.test.js |
| TC-121 | Login rate limiting | RATE_LIMIT_LOGIN_MAX=10 | 11 logins in 60 s from one IP | 11th → 429 RATE_LIMITED "Too many sign-in attempts — wait a minute", Retry-After: 60 | Sec | P1 | test/security/security.test.js |
| TC-122 | Global rate limiting | RATE_LIMIT_MAX=300 (lower in test) | Exceed the per-IP budget (certificate verify costs 2) | 429 with Retry-After = seconds to window reset; http_requests_total{status="429"} | Sec | P1 | test/security/security.test.js |
| TC-123 | SQL injection in query filters | Postgres store | GET /api/leads?region=' OR '1'='1, ?tier=hot'--, GET /api/audit?entityId=x'%3B DROP TABLE audit_log-- | Region treated as a literal (0 rows, 200); tier → 400 enum; audit → 200 empty; tables intact (bind parameters) | PG / Sec | P1 | test/pg/postgres.test.js, test/security/security.test.js |
| TC-124 | SQL injection via path and sort | Postgres | GET /api/customers/1'%20OR%201=1--; GET /api/leads?sort=score;DROP | 404 Customer; 400 enum (sort ∈ score, expiry). Columns are never taken from input (assertColumns) | PG / Sec | P1 | test/pg/postgres.test.js, test/security/security.test.js |
| TC-125 | Security headers | NODE_ENV=production | Any request | CSP default-src 'self' with frame-ancestors 'none'; nosniff; X-Frame-Options: DENY; Referrer-Policy: no-referrer; HSTS in production only; no X-Powered-By; API Cache-Control: no-store | Sec | P1 | test/security/security.test.js |
| TC-126 | CORS allow-list | CORS_ORIGINS=https://console.tasco.vn | Request with Origin: https://evil.example | 403 "Origin not allowed"; an allowed origin gets Access-Control-Allow-Origin echoed and Vary: Origin | Sec | P1 | test/security/security.test.js |
| TC-127 | Method not allowed | — | DELETE /api/leads | 405 METHOD_NOT_ALLOWED | API | P3 | test/api/api.test.js |
| TC-128 | Request ID propagation | — | Send X-Request-Id: abcd1234-ok; send X-Request-Id: <script> | First echoed; second replaced by a UUID; error bodies carry requestId; access log line has requestId, route, status, ms | API | P2 | test/api/api.test.js |
| TC-129 | Malformed percent-encoding (KI-11) | — | GET /api/customers/%E0%A4%A | 400 VALIDATION_FAILED "Malformed path parameter" (KI-11 fixed); no unhandled error log | API | P3 | test/api/api.test.js |
| TC-130 | Idempotency-Key required | Customer quote | POST /api/customer/orders without the header; with abc (too short) | 400 "Idempotency-Key header (8–100 chars) is required" | API | P1 | test/api/api.test.js |
| TC-131 | Health probes | Postgres store | GET /health/live; GET /health/ready; stop Postgres; GET /health/ready | live 200 {status:"ok"}; ready 200 {status:"ready", store:"postgres", db:true}; with the DB down 503 {status:"not_ready", db:false}; live still 200 | PG | P1 | test/api/api.test.js (live, ready); DB-down step manual (PREPROD) |
| TC-132 | Metrics exposition | Traffic generated; METRICS_TOKEN set | GET /metrics without, then with Authorization: Bearer <token> | Without the token → 401. With it: text format 0.0.4 with http_requests_total, http_request_duration_seconds_bucket (to le="+Inf"), quotes_total, orders_completed_total, integration_calls_total, events_published_total, process_resident_memory_bytes | API | P2 | test/api/api.test.js |
| TC-133 | OpenAPI contract completeness | — | GET /api/openapi.json | openapi:"3.1.0"; one operation per route (80); security per audience (partnerApiKey, bearerAuth, public []); Idempotency-Key required on both order routes; bodies additionalProperties:false; generated spec equals the committed docs/api/openapi.json | API | P1 | test/api/api.test.js |
| TC-134 | Demo seed refused outside demo mode (KI-01) | DEMO_MODE=false, Postgres | npm run job -- seed | Exits non-zero with "only allowed with DEMO_MODE=true"; no users created (KI-01 fixed) | Sec | P1 | Manual (release checklist) |
| TC-135 | Voice campaign respects contact policy (KI-09) | Hot leads with call consent; time 21:00 ICT; one lead already called twice this week | POST /api/voice/campaign {limit:5} | At 21:00: called:0, skipped "outside allowed contact hours". At 10:00: twice-called lead skipped "weekly call cap reached"; each call recorded as a marketing contact (KI-09 fixed) | Int | P1 | test/integration/governance.test.js, test/api/api.test.js |

## 14. Non-functional, resilience and DR

| ID | Objective | Preconditions | Steps | Expected result | Type | Pri | Automation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-136 | Peak-hour mixed load | PERF env, 6M profiles | Run PERF-S1 (Performance plan) | p95 per endpoint within SLO; 5xx < 0.1 %; CPU < 70 % at target RPS | NFT | P1 | test/perf/load.js |
| TC-137 | Volume: 6M profiles initial load | Empty PERF DB | PERF-S7 | Completes within the load window; counts reconcile (TC-112 method) | NFT | P1 | test/perf/load.js + ingest job |
| TC-138 | Soak 12 h | PERF env | PERF-S11 | RSS slope < 5 %/h after warm-up; no pool exhaustion; error rate flat | NFT | P2 | test/perf/load.js |
| TC-139 | Stress to failure | PERF env | PERF-S10 | Degrades with 429/503, never corrupts data; recovers to SLO within 5 min after load drops | NFT | P2 | test/perf/load.js |
| TC-140 | Circuit breaker state machine | Unit | 5 consecutive failed exec calls; wait resetMs; one success | closed → open (short-circuit + metric) → half_open → closed (log "circuit closed"); a 4xx (non-retryable, except 429) does not count toward opening | Unit | P1 | test/unit/platform.test.js |
| TC-141 | Database failover | PREPROD HA Postgres | Trigger primary failover during load | Readiness 503 during the switch; recovery without restart; no lost committed orders; RTO ≤ 2 min | NFT | P1 | Manual (DR drill DR-T2) |
| TC-142 | Pod loss under load | k8s with PDB and HPA | Delete 1 of 3 pods at peak | No client-visible 5xx beyond retried in-flight requests; HPA restores replicas | NFT | P2 | Manual (chaos drill) |
| TC-143 | Restore from PITR | PREPROD | Restore to T−10 min into a new instance; point the app at it | Data matches up to the target time; GET /api/audit/verify ok; RPO ≤ 5 min demonstrated | NFT | P1 | Manual (DR drill DR-T1) |

## 15. Accessibility and localisation

| ID | Objective | Preconditions | Steps | Expected result | Type | Pri | Automation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-144 | Automated accessibility scan | Front-end deployed | axe-core on every page, light and dark, vi and en | 0 serious or critical violations | NFT | P1 | CI a11y job (UX workstream) |
| TC-145 | Screen-reader one-tap renewal | VoiceOver iOS + TalkBack Android | Open the renewal link → confirm → pay → certificate | Every control has an accessible name in Vietnamese; payment result announced; certificate QR has a text alternative (cert no.) | UAT | P1 | Manual |
| TC-146 | Keyboard-only staff console | NVDA + Firefox | Leads → Customer 360 → quote → order; handoff claim | Every action reachable; visible focus not obscured (WCAG 2.4.11); no keyboard trap | UAT | P2 | Manual |
| TC-147 | Vietnamese template rendering | Active content.messages | Render every template with a fixture | No unresolved {{…}}; date dd/mm/yyyy; premium vi-VN with đ; the link is the signed /app/?r= form | Unit | P1 | test/unit/rulesDomain.test.js |
| TC-148 | English gloss for staff | Voice transcript | GET /api/voice/sessions/:id | Each bot line has text (vi) and gloss (en) | API | P3 | test/api/api.test.js |
| TC-149 | SMS length and diacritics | SMS brandname rules | Render the first_reminder, urgent_reminder and lapsed_notice SMS | Within the agreed segment count (UCS-2 70 chars/segment) or the approved unaccented variant | SIT | P2 | Manual |

## 16. SIT with VETC, TASCO and Zalo

| ID | Objective | Preconditions | Steps | Expected result | Type | Pri | Automation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-150 | Zalo ZNS template delivery | Templates approved by Zalo; OA test account | Trigger first_reminder and purchase_confirmation | Delivered with correct parameter mapping; providerMessageId stored; delivery receipt correlated | SIT | P1 | Manual |
| TC-151 | VETC SSO token exchange | VETC identity UAT | Exchange a valid, an expired and a foreign-audience token at POST /api/customer/session | Valid → customer token; others → 401 "Link invalid or expired" | SIT | P1 | Manual → test/api contract stub |
| TC-152 | Wallet debit idempotency and refund | VETC wallet UAT test wallets | Debit with the same idempotency key twice; force a client timeout then retry; refund | One capture; same transactionId; refund reflected in the wallet | SIT | P1 | Manual |
| TC-153 | TASCO core issuance | TASCO core UAT | Issue TNDS car, motorbike, MOTOR_PD, PA_SEAT | Policy and certificate numbers returned; the certificate URL opens /verify/<certNo> | SIT | P1 | Manual |
| TC-154 | Voice vendor integration | Vendor SIP test trunk; test SIM | Place a campaign call; speak the plate; opt out | ASR turns reach the dialogue; plate-first verification works on real speech; the opt-out persists | SIT | P1 | Manual |
| TC-155 | Settlement reconciliation | One day of SIT orders | Compare orders with the VETC settlement file and the TASCO issuance report | Zero unexplained differences; differences raised to RB-11 | SIT | P1 | Manual (KI-18) |

## 17. Additional cases (assisted sales and review findings)

Staff never take payment: there is no staff order route. Telesales and supervisors create a quote (POST /api/quotes) and send it to the customer's VETC app or Zalo with POST /api/quotes/:id/send; the customer sees it in GET /api/customer/quotes and pays in the app with POST /api/customer/orders (with an Idempotency-Key). Partner orders are partner-collected: no VETC wallet debit, paymentRef starts with PARTNER-, and the premium is remitted to TASCO under the partner agreement and commission statement.

| ID | Objective | Preconditions | Steps | Expected result | Type | Pri | Automation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-156 | Staff can never debit a customer wallet | Open quote; staff principal (agent.hn) | Call sales.purchase as staff (the service layer; no staff order route exists) | 403 "Only the customer can confirm payment, inside the VETC app"; no debit; order payment_failed recorded; quote released | Int | P1 | test/integration/sales.test.js |
| TC-157 | Assisted sale: send the quote, customer pays in the app | agent.hn; HN customer reachable on app push | POST /api/quotes, then /send; customer GET /api/customer/quotes, then POST /api/customer/orders | Service message quote_ready (marketing:false) on each reachable channel; audit quote.sent_to_customer; quote listed for the customer until expiry; paid once; resending a quote that is not open → 422 | API | P1 | test/api/api.test.js |
| TC-158 | Region check before side effects on quote send (KI-32) | agent.hn; quote for an HCM customer | POST /api/quotes/:id/send | 403; quote not marked sent; no quote.sent_to_customer audit; no message (KI-32 fixed) | Sec | P3 | Manual (UAT regression) |
| TC-159 | Production refuses to run without a database (KI-28) | NODE_ENV=production, secrets set, no DATABASE_URL | Load the configuration / start the server | Fatal startup error "DATABASE_URL is required in production" (KI-28 fixed) | Unit | P1 | test/unit/platform.test.js |
| TC-160 | Replay of a failed order (KI-31) | Customer order failed (payment or issuance) | Re-send with the same Idempotency-Key; then with a new key | 409 CONFLICT "A previous attempt with this Idempotency-Key ended as … — retry with a new key"; new key → completed (KI-31 fixed) | Int | P2 | test/integration/sales.test.js |
| TC-161 | Partner order settlement | Partner key; partner quote | POST /api/partner/v1/orders | Order completed; paymentRef PARTNER-<partnerId>-<orderId>; no wallet call (integration_calls_total{integration="vetc-wallet"} unchanged); commission lines capped | API | P1 | test/api/api.test.js |
| TC-162 | Time override cannot bypass the contact window (KI-33) | DEMO_MODE=false; real time 21:00 ICT | POST /api/voice/campaign {at:"<today>T03:00:00Z"}; POST /api/journeys/run {at:"…T03:00:00Z"} | at and date ignored; the real clock applies, so no marketing calls or messages go out (KI-33 fixed) | Sec | P1 | Manual (UAT regression) |
| TC-163 | Physical damage needs an inspection before payment | Customer quote with MOTOR_PD (requiresInspection:true) | Customer pays; staff POST /api/quotes/:id/inspection {passed:true, evidence}; customer pays with a new key | First → 422 "Physical damage cover needs a vehicle inspection first …"; audit quote.inspection_recorded; then 200 completed | API | P1 | test/api/api.test.js |
| TC-164 | Claim detail for claims handlers | claims user | GET /api/claims/:id; unknown id | 200 with history; 404 "Claim not found"; other roles → 403 | API | P3 | test/api/api.test.js |

## 18. Traceability summary

| Requirement area (from the project plan) | Test cases |
| --- | --- |
| Data foundation and identity (S1) | TC-001–TC-040, TC-108–TC-112 |
| Scoring, journeys and messaging (S2) | TC-041–TC-063, TC-147, TC-150 |
| Purchase and voice (S3) | TC-064–TC-080, TC-145, TC-151–TC-154, TC-156–TC-157, TC-160, TC-163 |
| Governance, partners, claims, operations (S4) | TC-081–TC-107, TC-113–TC-116, TC-155, TC-161, TC-164 |
| Platform security and NFRs | TC-117–TC-144, TC-158, TC-159, TC-162 |

User-story level traceability (FR → story → scenario → automated test) is in the Functional Test Cases sheet of the results workbook and in the Requirements Traceability Matrix (docs/business/05-requirements-traceability-matrix.pdf).